Monthly Progress Report (MPR)

Ref no.- BDO/MPR/06/2025-26						Date:28/02/2026

Client: UPSRLM

Title: Development phase for Training Management System (TMS) and CRP-EP Android App with client interactions / Security Layer Auditing for TMS and CRP-EP App

Work order no: UPLC:SW:3108:2025-2026):1369:2536  Dated 19/08/2025

Period –From 01st Feb 2026 – 28th Feb 2026

Tasks/Activities Undertaken: -

| Feb-26 |  |  |
| --- | --- | --- |
| Date | Task Details | Status |
| 1 | Sunday |  |
| 2 | Team started working on LDMS and started working on the Reporting Section, structuring headers for Geographical, Departments, Schemes, and PLD-wise reports. Also on the label translation feature for the existing form, covering the Basic Info, Investment Details, and Product & Services sections in CRP-EP App. | Initial structuring of reporting headers completed and translation updates implemented for key form sections- (basic info , investment details , product and services sections), further refinements and validations in progress. |
| 3 | Team conducted an Enterprise App presentation at the SIDC Training Centre. | Presentation successfully completed and following application features were demonstrated to the participants, (1) Section wise paginated Existing Enterprise form and New Enterprise Form Filling and Submission (2) Submitted Form updation and deletion. |
| 4 | Team working on LDMS Reporting Section including fixing the Scheme Code bug, implementing Support Bucket and Date filters, and developing the report table with an Excel Export button. Also worked on the UI part of the EP Sakhi App during the lockdown.. | UI development and filter implementation completed, report table and Excel export functionality under testing and refinement. |
| 5 | Team working on the setup of the staging server provided by the Department for hosting and security audit, including migration of the test database with the exact collation and schema as the production database. Also worked on the UI part of the EP Sakhi App during the lockdown. | Staging server setup and database migration completed; UI updates for the EP Sakhi App in progress. |
| 6 | Documented user roles and the training lifecycle flow. Also worked on the staging server setup provided by the Department for hosting and security audit, including backend setup using Django (Python) connected to the localhost test database and exposing APIs for Authentication and TMS.. | Documentation completed and backend setup configured; APIs exposed and currently under testing and verification. |
| 7 | Team worked on contact person creation and updating with field validations. Also worked on the staging server setup by hosting the TMS frontend on the new server and configuring environment variables, and attended the Power BI stakeholder meeting for report enhancement planning.. | Frontend hosting and validations implemented, report enhancement requirements discussed with stakeholders and further updates in progress. |
| 8 | Sunday |  |
| 9 | Team started working on the staging server setup for hosting and security audit by locking hosts for audit-ready APIs, enforcing key-based API protection, and adding object-layer protections for restricted access. Also worked on TMS modules including adding filter options to the Training Request List, fixing filter headers for the Batch List module, and implementing validations for capturing batch attendance when the deadline is missed (mark all as absent). Attended the final review meeting for Power BI parameters and data sources. | Security configurations and module updates implemented; bug fixes and validations completed, with reporting parameters finalized during the review meeting. TMS App now sent to Internal-Audit team for Security Audit Round 1. |
| 10 | Team worked on fixing the Create Batch feature, resolving bugs, and implementing login page validations along with the CAPTCHA module. Also worked on the staging server setup by creating and linking tables for audit and logging of API requests from different IP addresses, and continued TMS PoC documentation with internal review. | Bug fixes and validations implemented; audit logging setup completed and documentation work in progress. |
| 11 | Team worked on the CRP-EP App to analyze fields whose data was not being recorded in the backend and identified new fields required in the backend. Also set up the CRP-EP App for the staging server, including analysis of the Suksham Udhyam Sakhi App and enterprise forms to identify fields leaking from the API. Conducted the final review of TMS PoC documents and prepared the summary... | Field analysis and staging setup completed; identified missing fields and API gaps, and finalized the PoC documentation summary. Received responses of Round 1 of Internal Audit of TMS App. |
| 12 | Team worked on the language conversion for the Existing Form module, specifically the Investment Details and Loan & Subsidy sections. Also worked on the CRP-EP App staging setup, updating old Enterprise APIs and creating new APIs for Mandatory Fund, Licenses, Shop, and segregated media (Shop, Product, and Enterprise). Attended the Power BI team meeting to discuss dashboard requirements. | Language updates and API modifications implemented in CRP EP App; Fixing Validation errors/vulnerabilities observed in Internal Audit report of TMS. |
| 13 | Team worked on bilingual (language toggle) implementation in the Existing Form Module, covering the Training & Skill, Support Required, Media Upload, Declaration & Submission, and View Recorded Beneficiary sections, including validation and error message handling. Also set up the CRP-EP App for the staging server by creating new child tables for Mandatory Fund, Licenses, Shop, and segregated media (Shop, Products, and Enterprise Media). Prepared MOM and documentation for the discussed Power BI report changes. | Language conversion features implemented and integrated in CRP-EP app; staging database updates completed in TMS App as vulnerabilities observed in Internal Audit, and Power BI discussion points documented. |
| 14 | Redesigned the Product Section in the CRP-EP App by separating Product-Based and Shop-Based workflows with dynamic visibility, implementing new fields with dependent dropdowns, multi-selects, and conditional inputs. Also worked on the CRP-EP App staging setup by creating new child APIs for Mandatory Fund, Licenses, Shop, and segregated media (Shop, Products, and Enterprise Media). | Product section redesign and frontend implementation completed with testing and optimization, new child APIs created and integrated for staging. Updated TMS App now ready for Round 2 of internal Audit, updated mail sent. |
| 15 | Sunday |  |
| 16 | Coordinated with cross-teams for TMS and Power BI documentation validation. Redesigned the Product Section with separate Product-Based and Shop-Based workflows, implementing dynamic fields, validation, and optimized frontend interactions. Also worked on creating CRUD APIs for child tables including Mandatory Fund, Licenses, Shop, and segregated media (Shop, Products, and Enterprise Media).. | Product section redesign and API development completed; documentation validation coordinated with respective teams. |
| 17 | Worked on the CRP-EP App by getting the Shop section reviewed and approved after implementing required structural and workflow changes. Reviewed updated APIs for Existing Enterprise modules and started aligning frontend fields with the revised API structure, including debugging the Enterprise License API to fix payload field mappings. Also set up the CRP-EP App for the staging server by creating an Admin Panel with proposed functions such as User Account Management, Panchayat Assignment, and basic analytics, and worked on the EP Sakhi PoC for requirement understanding and workflow analysis. | Shop section updates completed and APIs reviewed; frontend–API alignment and admin panel setup in progress, with PoC analysis completed. Received responses of Round 2 of Internal Audit of TMS App. |
| 18 | Team worked on the CRP-EP App by restructuring the Loan Details and Subsidy Details sections as per the updated backend API requirements, implementing conditional logic, validations, and proper payload mapping for accurate data submission. Also worked on the CRP-EP App staging setup by resolving bugs related to the CRP List and filters and finalizing the Admin Dashboard. Continued EP Sakhi PoC development and documentation of modules. | Loan and Subsidy modules implemented with validations and API alignment; staging issues resolved and admin dashboard finalized, with PoC development and documentation ongoing. TMS App now sent to External-Audit team for Security Audit Round 1. |
| 19 | Team worked on the CRP-EP App by aligning the Enterprise Shop, Enterprise Media, and Enterprise Product sections with the updated API structure, ensuring proper field mapping, media handling, and accurate data submission. Also implemented Cadre and Cadre Designation field mappings for correct backend data transmission. Additionally, worked on the CRP-EP staging setup by creating the Admin CRP View Module with full CRP profile and CRP-EP account details fetching, and developed login pages for BMM, DMM, and SMM. | API integration and module updates completed; admin view module and login page development implemented with further testing and refinements ongoing. |
| 20 | Team worked on the CRP-EP App by integrating shared APIs for Enterprise Type, Enterprise Support, Funds, and Training sections, ensuring proper field mapping, validation, and smooth data flow including Training Certificates integration. Also worked on the CRP-EP staging setup by extending the CRP View module with Assigned Panchayat fetching and enabling assignment/updation of Panchayats from the Admin side, along with integrating SHG member data fetching after login. | API integrations and admin-side enhancements implemented; SHG member data fetching integrated with further testing and validation in progress. |
| 21 | Team worked on the CRP-EP App by updating the Recorded Beneficiary module as per the revised API structure, resolving data mapping and API response issues, and ensuring correct display of all sections in the View Recorded form for the Existing Enterprise module. Also worked on the CRP-EP staging setup by updating the New Enterprise form with the revised API structure and deploying the updated Android app on the staging server. | Module updates and bug fixes completed; staging deployment and API alignment implemented with testing in progress. Received Round 1 External-Audit response of TMS with vulnerabilities. |
| 22 | Sunday |  |
| 23 | Team worked on the CRP-EP App by aligning fields in the View Recorded module with the updated form structure and API flow, adding missing fields to ensure complete data visibility, and raising three change requests related to the New Enterprise and No Enterprise forms. Also worked on the CRP-EP staging setup by creating EPSMS database tables and populating test CRP accounts with mapped Panchayats, and prepared the Change Request document for TMS for departmental submission. | View module updates and change requests completed; staging database setup and documentation prepared and submitted for CRP-EP App namely, (1) POC of entire CRP-EP App (2) SRS of CRP-EP App (3) FRS of CRP-EP App (4) Package of Android App (.apk) |
| 24 | Team worked on the Pragati Setu home page UI along with responsiveness improvements. Also worked on the CRP-EP App staging setup by exposing APIs from the staging server with security rules and updating Android app backend keys to match the staging server. | UI and responsiveness updates completed; staging API exposure and backend key configuration implemented with testing in progress. CRP-EP App now ready for Round-1 of Audit and official mail with all required documents and 1 copy (.apk) of app sent to Internal Audit team. |
| 25 | Team worked on Pragati Setu including the header section, About Us page and its subpages, Our Services section and its subpages, Beneficiary Profiling, and User Management with improved responsiveness. Also switched to TMS on the staging server, implementing server-side CAPTCHA and session validation, and working on business layer validations in the Contact Person creation form. | UI and responsiveness updates completed; server-side validations and CAPTCHA implementation in progress. TMS App now ready for Round-2 of Audit and response sent to official mail of UPSRLM External-audit team. |
| 26 | Team worked on Pragati Setu focusing on header section options including LDMS, Support Tracking, Monitoring & Analysis. Also switched to TMS on the staging server to configure Pragma X-HTTP headers and work on audit tables along with cache service optimization. | Header updates implemented, server configuration and performance optimizations in progress, (1) Implementation of Redis based cache security and testing of TLS layer |
| 27 | Team worked on Pragati Setu including the header section sub-options such as Dashboard (with its sub-options), Resource Centre sub-options, and the Login button UI, along with responsiveness improvements. Also switched to LDMS to work on the Support Mapping Form and its APIs, and resolved the issue of the created_by field not registering in the child tables of the form. | UI updates and responsiveness improvements completed, API integration and backend field issue identified and resolved. |
| 28 | Team worked on the Pragati Setu Dashboard UI by adding graph charts for analytics, designing card components, and enhancing the overall dashboard structure. Also switched to LDMS to create Lucknow's map for the dashboard and optimize caching of LDMS API responses. | Dashboard UI enhancements completed; map creation and API response caching optimizations implemented and under testing. |

| Meetings Attended: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.No | Meeting Date | Agenda | Participants | Decisions | Conclusions |
| 1 | 03-02-2026 | Conducted SIRD training sessions (2 batches) for demonstration of the Enterprise Sakhi App. | PMU IT Team (Sachin Mishra, Haripriya Sharma, Shilpi Raizada, Akash Tiwari) | Feedbacks recorded- To divide the Product and Services section: Do you have a Shop-Based Enterprise or a Product-Based Enterprise? Include the relevant sub-questions accordingly. | The team is authorized to proceed with further development of CRP-EP App (Now named – Suksham Udhyam Sakhi App) |

| Attendance Sheet |  |  |  |  | Feb-26 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Date | Day | Pallavee Singh | Sachin Kumar | Ayush M Srivastava | Harpriya Sharma | Shilpi Raizada | Akash Tiwari |
| 01-02-26 | Sun | - | - | - | - | - |  |
| 02-02-26 | Mon | Present | Present | Present | Present | Present | Present |
| 03-02-26 | Tue | Present | Present | Absent | Present | Present | Present |
| 04-02-26 | Wed | Present | Present | Present | Present | Present | Present |
| 05-02-26 | Thu | Present | Present | Present | Present | Present | Present |
| 06-02-26 | Fri | Present | Present | Present | Absent | Present | Present |
| 07-02-26 | Sat | Present | Present | Present | Present | Present | Present |
| 08-02-26 | Sun | - | - | - | - | - | - |
| 09-02-26 | Mon | Present | Present | Present | Present | Present | Present |
| 10-02-26 | Tue | Present | Present | Present | Present | Present | Present |
| 11-02-26 | Wed | Present | Present | Present | Present | Present | Present |
| 12-02-26 | Thu | Present | Present | Present | Present | Present | Present |
| 13-02-26 | Fri | Present | Present | Present | Present | Present | Present |
| 14-02-26 | Sat | Present | Present | Absent | Absent | Present | Present |
| 15-02-26 | Sun | - | - | - | - | - | - |
| 16-02-26 | Mon | Present | Present | Present | Present | Present | Present |
| 17-02-26 | Tue | Present | Present | Present | Present | Present | Present |
| 18-02-26 | Wed | Present | Present | Present | Present | Present | Present |
| 19-02-26 | Thu | Present | Present | Present | Present | Present | Present |
| 20-02-26 | Fri | Absent | Present | Present | Present | Present | Present |
| 21-02-26 | Sat | Present | Present | Present | Present | Present | Absent |
| 22-02-26 | Sun | - | - | - | - | - | - |
| 23-02-26 | Mon | Present | Present | Present | Present | Present | Present |
| 24-02-26 | Tue | Present | Present | Present | Present | Present | Present |
| 25-02-26 | Wed | Present | Present | Present | Present | Present | Present |
| 26-02-26 | Thu | Present | Present | Present | Present | Present | Present |
| 27-02-26 | Fri | Present | Present | Present | Present | Present | Present |
| 28-02-26 | Sat | Present | Present | Present | Present | Present | Present |