Monthly Progress Report (MPR)

Ref no.- BDO/MPR/05/2025-26						Date:31/01/2026

Client: UPSRLM

Title: Development phase for Training Management System (TMS) and CRP-EP Android App with client interactions / demos and implementing client feedbacks

Work order no:- UPLC:SW:3108:2025-2026):1369:2536  Dated 19/08/2025

Period –From 01st Jan 2026 – 31st Jan 2026

Tasks/Activities Undertaken: -

| Jan-26 |  |  |
| --- | --- | --- |
| Date | Task Details | Status |
| 1 | Conducted information gathering meet with client regarding licenses to be included in CRP APP drop downs, and finalize sector wise and sub category wise enterprise types shared by ‘Enterprise Promotion’ Thematic experts | Team working on 2nd version of CRP-EP App with client feedback recorded in previous meet 1) Creation of Licenses tables in DB 2) Creation of Licenses drop downs (UI/UX) |
| 2 | Conducted internal strategy meeting regarding current state of CRP-EP app, feedbacks and data received from department and future updates. 1) License types list, Bank names (Grameen banks), 2) Enterprise type categories (Sector and sub-sector wise) | Team working on 2nd version of TMS with client feedback recorded in previous meet 1) Batch creation screen to contain collapsable cards for batches. 2) Training request date updation bug, (Date not changing at 12:00 AM) |
| 3 | Went to State Data Centre to update UPSRLM Web homepage’s Tender section as requested by MD ma’am. | Team working on V2 of CRP-EP App, 1) Resolving bug related to uploaded media not displaying in the “View recorded Forms” section 2) Updation of “form_type” field in training related information recording across all forms |
| 4 | SUNDAY |  |
| 5 | Aided in information gathering process and scheme alignment of Lakhpati Didi Initiative (NRLM) 1) How the Digital Aajivika Register (DAR) Process recorded in approved As-Is, to be implemented in LDMS FRS. | Team working on 2nd version of CRP-EP App v2 with client feedback recorded in previous meet 1) Add on of raw materials procurement fields in existing enterprise form – Product section 2) Updation of enterprise form API – Now supports CRUD of licences |
| 6 | Conducted internal strategy meeting regarding previous meet regarding dry-run of CRP-EP App v2 and its upcoming demo | Team working on Finalization of demo for CRP-EP App v2, 1) UI polishing of CRP-EP App v2 |
| 7 | Presented Demo V2 of CRP-EP App to Client with features, 1) Extended Bank Names in Drop downs with branch input field 2) Revamped Support capture section 3) New Licenses recording fields 4) Raw material procurement recording fields across all product forms, etc. | Team started working on V3 of CRP-EP App with received feedback, 1) No-Enterprise form to be COMPLETELY removed (‘NO’ to question “Are you interested in opening new enterprise?” now just stores ‘NO’), etc. |
| 8 | Conducted internal strategy meet regarding feedback from demo of CRP-EP App V2, 1) No-Enterprise form to be removed 2) Integration of all Lucknow and Ghazipur CRP data and login 3) Development to be started for admin module of CRP-EP | Team working on demo for TMS V2, 1) Contact person batch media upload module 2) DB tables creation for batch costs and training request closure |
| 9 | Structured revised flow for batch closure module, 1) First closure at Block level batches for bmmu user, approval at District level. 2) First closure at District level batches for dmmu user, approval at State level. | Team working on demo for TMS V2, 1) Training request completion module with uploading of TA/DA and HRA documents 2) Creation of Batch list API (Multiple filters) |
| 10 | Conducted Cient meeting with current ‘IT’ Thematic experts regarding new ‘lgd_code’ parameter addition in Lokos API endpoints | Team working on demo for TMS V2, 1) Add on of Batch list API (UI/UX) with divided components and filters based on, - Geographical filters - status - Training Partner - Training Request - Training Theme and plan, etc. |
| 11 | SUNDAY |  |
| 12 | Gathering information meet with ‘Enterprise Promotion’ Thematic experts regarding cadres, designations, dropdowns, etc. | Team working on Training management system demo & CRP_EP demo 1) Add-on of PLD identification batches across CRP app 2) Add on of training partner target module |
| 13 | Conducted internal strategy meet with team regarding Implementation on the PLD identification feature | Team working on implementation on the PLD identification on the CRP-EP app – PLD identification in the beneficiary list |
| 14 | Conducted Client meeting with current ‘Training Management’ Thematic experts regarding formats for HRA and TA/DA document | Team working on CRP-EP V3, 1) Implementation of PLD Identification for the recorded enterprise forms page |
| 15 | Conducted internal strategy meet with team regarding Implementation the cadre dropdown changes in the CRP app | Team working on implementation on the cadre list in the CRP-EP app – existing form & new enterprise form |
| 16 | Conducted internal strategy meet with team regarding Implementation of beneficiary designation (President, Secretary, etc.) | Team working on the implementation on the cadre designation list in the CRP app & TMS, 1) Implemented Batch closure certificate format and its generation module |
| 17 | Conducted internal strategy meet with team regarding Implementation of the training partner target module, to be divided into categories, 1) Targets by District 2) Targets by Theme 3) Targets by Training Module | Team working on training partner target module for TMS & CRP EP App, 1) Freezing of APIs and DB tables related to No-Enterprise Form. 2) Removal of No Enterprise Form from App (UI/UX) |
| 18 | SUNDAY |  |
| 19 | Conducted meeting with ‘Lakhpati Didi Initiative’ Thematic experts regarding VPRP plan in Lakhpati didi management system | Team attended client meeting regarding the VPRP module and recorded table headers, 1) Planning of external integration of VPRP plans to populate LDMS DB |
| 20 | Conducted internal strategy meet regarding feedback from LDMS information gathering meet | Team working on FRS of LDMS, and Combined Batch Feature of TMS, 1) Block wise selector in batch creation screen to search for training requests in nearby blocks |
| 21 | Conducted meet with “Lakhpati Didi Initiative” Thematic Experts regarding information gathering of LDMS module | Team started working on TMS demo, 1) Structuring new changes in LokOS API integration and district wise blocks appearing in Batch Creation screen. |
| 22 | Conducted Internal Strategy meet regarding on POWER-BI for generating the reports through dashboard | Team discussed working on revamped Power BI Dashboard 1) Discussion of User Interface 2) Existing 55 KPIs in which ONLY 34 are being worked on currently |
| 23 | Gathering information regarding SOURCE of Power Bi reports, 1) Importing scorecard excel files to populate dashboard | Team discussed working on revamped Power BI Dashboard 1) Structuring headers of scorecard excel files with Power BI Dashboard |
| 24 | Conducted internal strategy meet with team regarding LDMS Cartography maps for dashboard | Team recorded inputs regarding State level LDMS dashboards, 1) Mapping Sources – Wiki maps (based on census 2019) |
| 25 | SUNDAY |  |
| 26 | REPUBLIC DAY HOLIDAY |  |
| 27 | Conducted Client meeting with current ‘IT’ Thematic experts regarding lack of CRP data from other districts (ONLY 2 received) | Team working on TMS module, 1) Combined Batch bug resolving, (Combined Training Request participants leaking into other Training Requests as well) |
| 28 | Conducted Client meeting with current ‘Analytics Dashboard’ Thematic experts regarding handover of current Power-BI dashboard, Attend a SIRD presentation to DMM, DRP. | Team recorded inputs regarding existing Power BI dashboard, 1) Information of sources of Thematic data from Google Sheets to be imported (BC Sakhi, Internal Auditing of SHG only), Participated with team in SIRD training session to DDM, DRP for CRP-EP mobile application. |
| 29 | Conducted internal strategy meet with team regarding LDMS Cartography map for Lucknow District | Team working on drill-down map-based dashboard (DMMU->BMMU), 1) District maps on DMMU dashboards 2) Lucknow - Village level stat tables on BMMU dashboards |
| 30 | Conducted internal strategy meet with team regarding LDMS Cartography map for Aligarh District | Team working on drill-down map-based dashboard (DMMU->BMMU), 1) Aligarh District map on DMMU dashboard 2) Aligarh - Village level stat tables on BMMU dashboards |
| 31 | Conducted internal strategy meet with team regarding LDMS Cartography map for Balrampur District | Team working on drill-down map-based dashboard (DMMU->BMMU), 1) Balrampur District maps on DMMU dashboards 2) Balrampur - Village level stat tables on BMMU dashboards |

| Meetings Attended: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.No | Meeting Date | Agenda | Participants | Decisions | Conclusions |
| 1 | 02-01-2026 | To review, record, and finalize the sector-wise and sub-category-wise enterprise types shared by the EDP Team, covering potential livelihood and business opportunities in Uttar Pradesh, and to confirm their implementation as standardized “Enterprise Type / Sector” masters across all three forms of the EP Sakhi application | Janmejay Shukla (JMD), and staff | Feedbacks recorded, 1) Revise Hindi question for wage employment location: “आप किस क्षेत्र में रोज़गार पाना चाहती हैं?” 2) Revise skill training question to: “Do you require skill training?” 3) Add Residential / Non-Residential training option and include State field in location. 4) Update CIF Loan Section: Repayment Status, Amount Returned, auto-calculate Remaining Amount. 5) Add sectors: Jaggery Production (Food Processing) and Broom (FMCG). | The team is authorized to proceed with next demo of CRP-EP App (Now named – Suksham Udhyam Sakhi App) |
| 2 | 07-01-2026 | Demo of V2 of CRP-EP App | MD Ma’am, Janmejay Shukla (JMD), and staff | Feedback recorded, 1) Initiate EPSMS Dashboard development based on field observations and sample data. 2) Increase minimum survey target from 50 to 100 (Approved). 3) Replace full scheme name with “CM Yuva Scheme” (Approved). 4) Capture Product Pricing (MRP) in Existing Enterprise Form (Approved). 5) Implement complete English–Hindi translations across the application. | The team is authorized to proceed with next demo of CRP-EP App (Now named – Suksham Udhyam Sakhi App) |

| Attendance Sheet |  |  |  |  | Jan-26 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Date | Day | Sachin Kumar | Akash Tiwari | Pallavee Singh | Ayush M Srivastava | Shilpi Raizada | Harpriya Sharma |
| 01-01-26 | Thu | Present | Present | Present | Present | Present | Present |
| 02-01-26 | Fri | Present | Present | Present | Present | Present | Present |
| 03-01-26 | Sat | Present | Present | Present | Present | Present | Present |
| 04-01-26 | Sun | - | - | - | - | - | - |
| 05-01-26 | Mon | Present | Present | Present | Present | Present | Present |
| 06-01-26 | Tue | Present | Present | Present | Present | Present | Present |
| 07-01-26 | Wed | Present | Present | Present | Present | Present | Present |
| 08-01-26 | Thu | Present | Present | Present | Present | Present | Present |
| 09-01-26 | Fri | Present | Present | Present | Present | Present | Present |
| 10-01-26 | Sat | Present | Present | Present | Present | Present | Present |
| 11-01-26 | Sun | - | - | - | - | - | - |
| 12-01-26 | Mon | Present | Present | Present | Present | Present | Present |
| 13-01-26 | Tue | Present | Present | Present | Present | Present | Present |
| 14-01-26 | Wed | Present | Present | Present | Present | Present | Present |
| 15-01-26 | Thu | Present | Present | Present | Present | Present | Present |
| 16-01-26 | Fri | Present | Present | Present | Present | Present | Present |
| 17-01-26 | Sat | Present | Present | Present | Present | Present | Present |
| 18-01-26 | Sun | - | - | - | - | - | - |
| 19-01-26 | Mon | Present | Present | Present | Present | Present | Present |
| 20-01-26 | Tue | Present | Present | Present | Present | Present | Present |
| 21-01-26 | Wed | Present | Present | Present | Present | Present | Present |
| 22-01-26 | Thu | Present | Present | Present | Present | Present | Present |
| 23-01-26 | Fri | Present | Present | Present | Present | Present | Present |
| 24-01-26 | Sat | Present | Present | Present | Present | Present | Present |
| 25-01-26 | Sun | - | - | - | - | - | - |
| 26-01-26 | Mon | - | - | - | - | - | - |
| 27-01-26 | Tue | Present | Present | Present | Present | Present | Present |
| 28-01-26 | Wed | Present | Present | Present | Present | Present | Present |
| 29-01-26 | Thu | Present | Present | Present | Present | Present | Present |
| 30-01-26 | Fri | Present | Present | Present | Present | Present | Present |
| 31-01-26 | Sat | Present | Present | Present | Present | Present | Present |