Monthly Progress Report (MPR)

Ref no.- BDO/MPR/01/2025-26						Date:30/09/2025

Client: Uttar Pradesh State Rural Livelihood Mission

Title: Digital System Assessment & Planning Phase (As-Is Study & FRS Development)

Work order no: UPLC:SW:3108:2025-2026):1369:2536  Dated 19/08/2025

Period –From 08th Sep 2025 – 30st Sep 2025

Tasks/Activities Undertaken: -

| Sep-25 |  |  |
| --- | --- | --- |
| Date | Task Details | Status |
| 08-09-2025 | Proposal for Department Digitalization Software, with Priority and Strategic Alignment of software. Presentation with MD Maam, and team. | Team started working on initial study for software (Initialized draft for As-Is report – BMS, TMS, CRP EP, PowerBI, LDMS and E-Commerce Module) |
| 09-09-2025 | Conducted internal strategy meet on discussion of information sources for data gathering related to UPSRLM. | Team started web scraping for data about UPSRLM department. Sites researched, - srlm.up.gov.in - lakhpatididi.gov.in - lokos.nrlm. - nrlm - Other Bank Linkages |
| 10-09-2025 | Conducted a client meeting with ‘Training Management’ Thematic experts for resolution of doubts regarding Training Execution Process | Team working on initial study for software (AAP Process recorded for As-Is of BMS. AAP Process as well as Training Execution Process recorded for As-Is of TMS). |
| 11-09-2025 | Conducted a client meeting with ‘IT’ Thematic experts for resolution of doubts regarding Reporting frequency and formats | Team working on initial study for software (Recorded risk analysis, existing manual data practices, and data flow architecture for As-Is of CRP-EP App, Recorded technology stack, key performance indicators (KPIs) and created bottleneck analysis for As-Is of PowerBI). |
| 12-09-2025 | Client Meeting regarding stakeholder consultation. | Team working on initial study for software (Recorded Current Ongoing processes and supporting infrastructure for As-Is of LDMS, Recorded Critical inefficiencies in department work flows, and conducted a bottleneck analysis for As-Is of CRP-EP App). |
| 13-09-2025 | Conduct a client meet to follow up regarding the MOU status | Conducted Internal review of As-Is of all proposed Apps, - BMS - TMS - CRP-EP App - LDMS - Power-BI Dashboard |
| 14-09-2025 | SUNDAY |  |
| 15-09-2025 | Client Meeting regarding Review of Project Goals and Objectives Stakeholder and commitee Identification document and Escalanation Framework, and Communication Management Plan. | Team working on Finalizing As-Is V1 of Apps that needed updates (Diagram Updates and other minor changes) for CRP-EP App and PowerBI Dashboard. |
| 16-09-2025 | Conducted internal strategy meet regarding updates received in recent meet with client | Team working on Finalizing As-Is V1 of Apps that needed updates (Diagram Updates and other minor changes) for BMS and LDMS. |
| 17-09-2025 | Client Meeting regarding review of Information gathering documents and additional information gathering meeting | Team started working on revised version of As-Is for all proposed modules, - BMS - TMS - CRP-EP App - LDMS - Power-BI Dashboard |
| 18-09-2025 | Conducted internal strategy meet regarding updates received in recent meet with client | Team started working on revised version of As-Is for all proposed modules, - BMS – Recorded SHG Member Onboarding Process - TMS – Recorded Financial Settlement Process and MIS Reporting Process - CRP-EP App – Identified Pain Points in final version. - LDMS – Conducted S.W.O.T Analysis and recorded all involved Human Resources - Power-BI Dashboard – Recorded all related communication channels and all manual practices which require the Power-BI dashboard. |
| 19-09-2025 | Conducted internal meet for reviewing all the new changes in the revised version of As-Is reports and finalizing for Client presentation | Conducted Internal review of Ver.2 of As-Is of all proposed Apps, - BMS - TMS - CRP-EP App - LDMS - Power-BI Dashboard |
| 20-09-2025 | Client Meeting regarding review of revised information gathering and As-Is (Version 2) report for related modules | Team started working on FRS for all approved modules, - BMS - TMS - CRP-EP App |
| 21 | SUNDAY |  |
| 22-09-2025 | Conducted internal strategy meet regarding updates received in recent meet with client | Team working on initial draft for FRS of BMS, 1) Creation of Consolidated Product Perspective and involved Users 2) Creation of Authentication rules and role-based Access protocols 3) Creation of consolidation of Beneficiary View across Modules |
| 23-09-2025 | Conducted internal strategy meet to draft the FRS structure and requirements alignment with the As-Is report | Team working on initial draft for FRS of BMS, 1) Creation of protocols for data integration from LokOS 2) LokOS API research and exploration 3) Recording requirements for Search, Filter and Discovery for Beneficiaries 4) Aligning reporting and export functionalities. |
| 24-09-2025 | Conducted a client meeting with ‘IT’ Thematic experts for resolution of doubts regarding requirements for Field-Level Data Capturing | Team working on initial draft for FRS of BMS, 1) Creation of Beneficiary Master Profile Structure 2) Creation of consolidated requirements for Field-Level Data enrichment 3) Creation for Data Validation rules and audit trail requirements. 4) Creation and Alignment for all Non-Functional Requirements. |
| 25-09-2025 | Briefed team and resolved doubts regarding User roles of different users (BMMU, DMMU, SMMU, Training Partners, etc.) in the scope for TMS | Team working on initial draft for FRS of TMS, 1) Creation of Consolidated Product Perspective and involved Users 2) Short-Listing all users whose roles are involved in this project and specifying their access area 3) Consolidating User requirements using gaps from As-Is report for Training Plan and targets assignment for Skill Training Providers. |
| 26-09-2025 | Conducted a client meeting with ‘Training Management’ Thematic experts for resolution of doubts regarding requirements for Participant Attendance Capturing | Team working on initial draft for FRS of TMS, 1) Creation of flow for Beneficiary selection, request formation requirements using data from LokOS 2) Structuring Batch formation, centre registration and Trainer assignment requirements 3) Creation of Attendance and e-KYC Verification requirements (Core Delivery) |
| 27-09-2025 | Conducted internal review for FRS of BMS and suggested changes regarding, 1) Non-functional requirements (API response time, etc.) 2) Beneficiary List Export functions (According to other modules, TMS, CRP-EP, etc.) | Team worked on finalizing FRS of TMS with Non-functional requirements. Team working on initial draft for FRS of CRP-EP, 1) Creation of Consolidated Product Perspective and involved Users 2) Short-Listing all users whose roles are involved in this project and specifying their access area 3) Consolidating User requirements using gaps from As-Is report for Enterprise Forms. |
| 28-09-2025 | SUNDAY |  |
| 29-09-2025 | Conducted a client meeting with ‘IT’ Thematic experts for resolution of doubts regarding requirements for Participant Attendance Capturing | Team working on initial draft for FRS of CRP-EP, 1) Consolidation of user requirements regarding income monitoring. 2) Recording of Gap Analysis and re-planning using the As-Is process and To-Be process map. |
| 30-09-2025 | Conducted internal review for FRS of TMS and suggested changes regarding, 1) Success rate calculations for Master Trainers not included 2) To update the total Concurrent Users per server cycle (From 800-2000) | Team working on initial draft for FRS of CRP-EP, 1) Recording and consolidating Non-Functional requirements Conducted internal review of FRS of TMS |

| Meetings Attended: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.No | Meeting Date | Agenda | Participants | Decisions | Conclusions |
| 1 | 08-09-2025 | Priority and Strategic Alignment Meeting | MD Maam, Niti Shrivastav (JMD), and staff | Projects Discussed - Beneficiary Management System (BMS), Training Management System (TMS), PowerBI monitoring dashboard, Enterprise Sakhi Management System (EPSMS), E-Commerce Portal and Lakhpati Didi Management System (LDMS) | All stakeholders agreed to proceed with the mission first and NEED BASED approach. |
| 2 | 12-09-2025 | Stakeholder Consultation Meeting | Janmejay Shukla (JMD), Niti Shrivastav (JMD), and staff | Team shall submit Project Goals and Objectives Stakeholder and commitee Identification document and Escalanation Framework, and Communication Management Plan. | Discussion and explanation on current process involved in key function modules. |
| 3 | 15-09-2025 | Reiview of Project Goals and Objectives Stakeholder and commitee Identification document and Escalanation Framework, and Communication Management Plan. | Janmejay Shukla (JMD), Niti Shrivastav (JMD), and staff | Team may proceed in accordance with the approved documents, and maintain continuous coordination with Mission Stakeholders. | Confirmation of approval of all submitted documents. |
| 4 | 17-09-2025 | Information gathering review and additional information gathering meeting | MD Maam, Janmejay Shukla (JMD), Niti Shrivastav (JMD), and staff | Presented As-Is(version 1) reports for related modules need to be presented again with additional information incorporated. The Development of E-Commerce Platform is to be continued by GDI Team. | Additional information was recorded and As-Is(version 1) was reviewed. |
| 5 | 20-09-2025 | Submission of revised information gathering and As-Is (Version 2) report for related modules | Janmejay Shukla (JMD), Niti Shrivastav (JMD), and staff | Presented As-Is(version 2) reports for related modules, schedule next review meeting for FRS presentation of all modules. The FRS of Power BI Dashboard Module shall be kept on hold as the official handover sessions need to be scheduled by the GDI MIS team | Confirmation of approval of all submitted As-Is documents (Version 2) of all related modules. |

| Attendance Sheet |  |  |  |  | Sep-25 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Date | Day | Sachin Kumar | Akash Tiwari | Pallavee Singh | Ayush M Srivastava | Shilpi Raizada | Harpriya Sharma |
| 08-09-25 | Mon | Present | Present | Present | Present | Present | Present |
| 09-09-25 | Tue | Present | Present | Present | Present | Present | Present |
| 10-09-25 | Wed | Present | Present | Present | Present | Present | Present |
| 11-09-25 | Thu | Present | Present | Present | Present | Present | Present |
| 12-09-25 | Fri | Present | Present | Present | Present | Present | Present |
| 13-09-25 | Sat | Present | Present | Present | Present | Present | Present |
| 14-09-25 | Sun | - | - | - | - | - | - |
| 15-09-25 | Mon | Present | Present | Present | Present | Present | Present |
| 16-09-25 | Tue | Present | Present | Present | Present | Present | Present |
| 17-09-25 | Wed | Present | Present | Present | Present | Present | Present |
| 18-09-25 | Thu | Present | Present | Present | Present | Present | Present |
| 19-09-25 | Fri | Present | Present | Present | Present | Present | Present |
| 20-09-25 | Sat | Present | Present | Present | Present | Present | Present |
| 21-09-25 | Sun | - | - | - | - | - | - |
| 22-09-25 | Mon | Present | Present | Present | Present | Present | Present |
| 23-09-25 | Tue | Present | Present | Present | Present | Present | Present |
| 24-09-25 | Wed | Present | Present | Present | Present | Present | Present |
| 25-09-25 | Thu | Present | Present | Present | Present | Present | Present |
| 26-09-25 | Fri | Present | Present | Present | Present | Present | Present |
| 27-09-25 | Sat | Present | Present | Present | Present | Present | Present |
| 28-09-25 | Sun | - | - | - | - | - | - |
| 29-09-25 | Mon | Present | Present | Present | Present | Present | Present |
| 30-09-25 | Tue | Present | Present | Present | Present | Present | Present |