Monthly Progress Report (MPR)

Ref no.- BDO/MPR/04/2025-26						Date:31/12/2025

Client: UPSRLM

Title: Digital System Assessment & Planning Phase (As-Is Study & FRS Development)

Work order no: UPLC:SW:3108:2025-2026):1369:2536  Dated 19/08/2025

Period –From 01st Dec 2025 – 31st Dec 2025

Tasks/Activities Undertaken: -

| Dec-25 |  |  |
| --- | --- | --- |
| Date | Task Details | Status |
| 1 | Conducted internal strategy meeting regarding previous meet regarding dry-run of Beneficiary Management System and its upcoming demo | Team working on Finalization of demo for Beneficiary Management System, 1) Block level Beneficiary views 2) Beneficiary Detail view including (Designation, bank details, phone number details) |
| 2 | Conducted internal strategy meeting regarding previous meet regarding dry-run of Beneficiary Management System and its upcoming demo | Team working on Finalization of demo for Beneficiary Management System, 1) District level Block views ensuring, each District only sees its blocks 2) Beneficiary list components to be reused instead of creating new components |
| 3 | Conducted internal strategy meeting regarding previous meet regarding dry-run of Beneficiary Management System and its upcoming demo | Team working on Finalization of demo for Beneficiary Management System, 1) Finalizing District level Beneficiary view with Searching and ordering on Blocks 2) Incorporating Searching and filtering on SHGs |
| 4 | Conducted internal strategy meeting regarding previous meet regarding dry-run of Beneficiary Management System and its upcoming demo | Team working on Finalization of demo for Beneficiary Management System, 1) Incorporating State level Mandal views 2) Ensuring each District category contains the appropriate Districts |
| 5 | Conducted internal strategy meeting regarding previous meet regarding dry-run of Beneficiary Management System and its upcoming demo | Team working on Finalization of demo for Beneficiary Management System, 1) Ensuring SHG lists fetch ONLY on block level views when drilled down to specific block, as API structure of LokOS allows beneficiary to appear ONLY at Block level. |
| 6 | Conducted internal strategy meeting regarding previous meet regarding dry-run of Beneficiary Management System and its upcoming demo | Team working on Finalization of demo for Beneficiary Management System, 1) Finalizing BMS for Demo |
| 7 | SUNDAY |  |
| 8 | Presented Demo V1 of Beneficiary Management System to Client with features, 1) BMMU – SHGs per block with filters and sorting 2) DMMU – Blocks per district and SHGs per block with filters and sorting 3) SMMU – Mandals per State, District Categories per Mandal, Districts per District Categories, Blocks per district, and SHGs per block with filters and sorting | Team started working on Demo version 1 for module- Training Management Sytem, 1) Structuring LokOS integration and block wise SHG retrieval 2) Discussion for User Interface technology stack most fitting to User requirements |
| 9 | Conducted internal strategy meet regarding feedback from demo of BMS, 1) Aspirational Blocks to be highlighted 2) Additional Headers to be included in Beneficiary Database to capture info about Beneficiaries missing from LokOS | Team started report generation for findings of all identified Aspirational Blocks in UP State |
| 10 | Conducted Cient meeting with current ‘IT’ Thematic experts regarding current Aspirational Blocks report | Team started working on Demo of Training Management System |
| 11 | Conducted internal strategy meeting regarding previous meet regarding dry-run of Training Management System and its upcoming demo | Team working on Finalization of demo for Training Management System, 1) SMMU and Targets assignment 2) BMMU Training Request module |
| 12 | Conducted internal strategy meeting regarding previous meet regarding dry-run of Training Management System and its upcoming demo | Team working on Finalization of demo for Beneficiary Management System, 1) Training Partner Batch Creation module 2) DMMU level Training Request approval module |
| 13 | Conducted internal strategy meeting regarding previous meet regarding dry-run of Training Management System and its upcoming demo | Team working on Finalization of demo for Beneficiary Management System, 1) TP Contact Person Attendance Management module 2) SMMU level Training Monitoring module |
| 14 | SUNDAY |  |
| 15 | Presented Demo V1 of Training Management System to Client with features, 1) SMMU – Training Partner Targets assignment, district level training request approval/rejection, District and Block level Training Monitoring, and batch certificate district level approval 2) DMMU – Training Request creation and block level training request approval/rejection, Training partner centre approval/rejection, District and Block level Training Monitoring, and batch certificate block level approval with generation of district level certificate. 3) BMMU – Training Request creation, Block level training monitoring, and batch certificate generation. 4) Training Partner – Centre Registration, Contact person account creation, linking centres with contact persons, Batch from Training Request creation, batch monitoring and Training Request costs attachment and closure request. 5) TP Contact Person – Batch attendance monitoring, batch media upload, batch costs attachment and closure request. | Team started working on Demo version 1 for module- CRP-EP App, 1) Structuring LokOS integration and block wise SHG retrieval 2) Discussion for User Interface technology stack most fitting to User requirements |
| 16 | Conducted internal strategy meet regarding feedback from demo of TMS, 1) UI rework of Batch Creation screen 2) Formats of Batch Certificate to be changed according to the template provided by the department | Team started working on revamped UI for Training Partner Batch Creation screen, 1) Designing Wireframe of arrangement of participant selector, training plan selector |
| 17 | Conducted Cient meeting with current ‘Analytics Dashboard’ Thematic experts regarding handover of current Power-BI dashboard | Team recorded inputs regarding existing Power BI dashboard, 1) Information Sources (CBO Formation) 2) CLF Portal NRLM Portal and LokOS briefing |
| 18 | Conducted Cient meeting with current ‘Analytics Dashboard’ Thematic experts regarding handover of current Power-BI dashboard | Team recorded inputs regarding existing Power BI dashboard, 1) Information of sources of Thematic data from Google Sheets to be imported (BC Sakhi, Internal Auditing of SHG, VO and CLFs,), etc. |
| 19 | Conducted Cient meeting with current ‘Analytics Dashboard’ Thematic experts regarding handover of current Power-BI dashboard | Team started working on revamped UI for Training Partner Batch Creation screen, 1) Sources of SHG Insurance related portal views 2) Key Scorecard Excel files with headers and details and process of importing |
| 20 | Conducted internal strategy meeting to review revamped UI for Batch Creation Screen in Training Management System | Team prepared TMS batch creation UI pages for client review |
| 21 | SUNDAY |  |
| 22 | Conducted a client meeting with ‘Training Management’ Thematic experts regarding revamped UI for Batch creation screen in Training Management System | Team working on integration of BMS and TMS in one combined dashboard “Pragati Setu”, 1) Singular login screen which would default open to Beneficiary Management System 2) Sidebar with all other projects integrated opening with the scope of logged in user. |
| 23 | Conducted a client meet to follow up regarding the Staging server status | Team working on integration of BMS and TMS in one combined dashboard “Pragati Setu”, 1) Combination of User classes of different projects 2) Integration of TMS Analytics to be sped up when opening dashboard. |
| 24 | Conducted internal strategy meeting regarding task assignment and resource allocation of different resources to different projects | Team working on Finalization of demo for CRP-EP App, 1) Internally Testing Login screens 2) Verifying that logged in user does not access Beneficiaries of panchayats outside their scope |
| 25 | Christmas Holiday |  |
| 26 | Conducted internal strategy meeting regarding previous meet regarding dry-run of CRP-EP App and its upcoming demo | Team working on Finalization of demo for CRP-EP App, 1) Verifying the correct Form navigation based on inputs of questions 2) Testing the submission of forms, so that no inaccuracies occur |
| 27 | Conducted internal strategy meeting regarding previous meet regarding dry-run of CRP-EP App and its upcoming demo | Team working on Finalization of demo for CRP-EP App, 1) Hindi-English translation started for Login Screen and home screen 2) Confirmed drop-downs with Client provided ones to check for any missing ones |
| 28 | SUNDAY |  |
| 29 | Conducted internal strategy meeting regarding previous meet regarding dry-run of CRP-EP App and its upcoming demo | Team working on Finalization of demo for CRP-EP App, 1) UI polishing of CRP-EP App |
| 30 | Presented Demo V1 of CRP-EP App to Client with features, 1) Recording of Existing Enterprise details of any didi. 2) Recording of New Enterprise details of any didi. 3) Viewing all recorded enterprise details. 4) Linking of Assigned Panchayats with CRP-EPs 5) PLD identification and highlight across all levels of android app. | Team started working on V2 of CRP-EP App with received feedback, 1) Capturing of License related info of existing enterprise having didis 2) Capturing cadre and designation related info of didis, etc. |
| 31 | Conducted internal strategy meet regarding feedback from demo of CRP-EP App, 1) New drop-downs for Licenses, Product-types, and banks changed according to the drop-downs provided by the department | Team working on V2 demo of CRP-EP App, 1) Updation of Database tables to incorporate new fields from meet feedback 2) Updation of APIs to capture new fields |

| Meetings Attended: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.No | Meeting Date | Agenda | Participants | Decisions | Conclusions |
| 1 | 08-12-2025 | Demo of V1 of Beneficiary Management System Module | MD Ma’am, Niti Shrivastav (JMD), and staff | Feedbacks recorded, 1) Aspirational Blocks to be highlighted 2) Additional Headers to be included in Beneficiary Database to capture info about Beneficiaries missing from LokOS, etc. | The team is authorized to proceed with next demo V2 of BMS |
| 2 | 15-12-2025 | Demo of V1 of Training Management System Module | MD Ma’am, Niti Shrivastav (JMD), and staff | Feedback recorded, 1) UI rework of Batch Creation screen 2) Formats of Batch Certificate to be changed according to the template provided by the department, etc. | The team is authorized to proceed with next demo V2 of TMS |
| 3 | 30-12-2025 | Demo of V1 of CRP-EP App | MD Ma’am, Janmejay Shukla (JMD), and staff | Feedback recorded, 1) New drop-downs for Schemes, Product-types, and banks changed according to the drop-downs provided by the department, etc. | The team is authorized to proceed with next demo V2 of CRP-EP App |

| Attendance Sheet |  |  |  |  | Dec-25 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Date | Day | Sachin Kumar | Akash Tiwari | Pallavee Singh | Ayush M Srivastava | Shilpi Raizada | Harpriya Sharma |
| 01-12-25 | Mon | Present | Present | Present | Present | Present | Present |
| 02-12-25 | Tue | Present | Present | Present | Present | Present | Present |
| 03-12-25 | Wed | Present | Present | Present | Present | Present | Present |
| 04-12-25 | Thu | Present | Present | Present | Present | Present | Present |
| 05-12-25 | Fri | Present | Present | Present | Present | Present | Present |
| 06-12-25 | Sat | Present | Present | Present | Present | Present | Present |
| 07-12-25 | Sun | - | - | - | - | - | - |
| 08-12-25 | Mon | Present | Present | Present | Present | Present | Present |
| 09-12-25 | Tue | Present | Present | Present | Present | Present | Present |
| 10-12-25 | Wed | Present | Present | Present | Present | Present | Present |
| 11-12-25 | Thu | Present | Present | Present | Present | Present | Present |
| 12-12-25 | Fri | Present | Present | Present | Present | Present | Present |
| 13-12-25 | Sat | Present | Present | Present | Present | Present | Present |
| 14-12-25 | Sun | - | - | - | - | - | - |
| 15-12-25 | Mon | Present | Present | Present | Present | Present | Present |
| 16-12-25 | Tue | Present | Present | Present | Present | Present | Present |
| 17-12-25 | Wed | Present | Present | Present | Present | Present | Present |
| 18-12-25 | Thu | Present | Present | Present | Present | Present | Present |
| 19-12-25 | Fri | Present | Present | Present | Present | Present | Present |
| 20-12-25 | Sat | Present | Present | Present | Present | Present | Present |
| 21-12-25 | Sun | - | - | - | - | - | - |
| 22-12-25 | Mon | Present | Present | Present | Present | Present | Present |
| 23-12-25 | Tue | Present | Present | Present | Present | Present | Present |
| 24-12-25 | Wed | Present | Present | Present | Present | Present | Present |
| 25-12-25 | Thu | Holiday | Holiday | Holiday | Holiday | Holiday | Holiday |
| 26-12-25 | Fri | Present | Present | Present | Present | Present | Present |
| 27-12-25 | Sat | Present | Present | Present | Present | Present | Present |
| 28-12-25 | Sun | - | - | - | - | - | - |
| 29-12-25 | Mon | Present | Present | Present | Present | Present | Present |
| 30-12-25 | Tue | Present | Present | Present | Present | Present | Present |
| 31-12-25 | Wed | Present | Present | Present | Present | Present | Present |