Monthly Progress Report (MPR)

Ref no.- BDO/MPR/03/2025-26						Date:30/11/2025

Client: UPSRLM

Title: Digital System Assessment & Planning Phase (As-Is Study & FRS Development)

Work order no: UPLC:SW:3108:2025-2026):1369:2536  Dated 19/08/2025

Period –From 01th Nov 2025 – 30th Nov 2025

Tasks/Activities Undertaken: -

| Nov-25 |  |  |
| --- | --- | --- |
| Date | Task Details | Status |
| 1 | Aligned PoC of CRP-EP App with its respective As-Is report, FRS and SRS. | Team working on PoC for module- CRP-EP App, 1) Created UI Wireframe for New and Existing enterprise pages. 2) Created Summary of Design and next step definition |
| 2 | SUNDAY |  |
| 3 | Conducted internal review for PoC of CRP-EP App | Team working on PoC for module- CRP-EP App, 1) Finalized PoC for CRP-EP App |
| 4 | Client Meeting regarding review of PoC document for all approved modules, - Beneficiary Management System - Training Management System - CRP-EP App | Team started working on planning for Database Creation, and table structure. |
| 5 | Guru Nanak Jayanti |  |
| 6 | Conducted a internal strategy meet regarding Database Naming Conventions(master_* , tms_* , epsakhi_* , etc.), Timestamp related fields(created_at/by , updated_at/by , deleted_at/by) to be included in all tables as per approved SRS of approved modules. | Team working Database infra, 1) Master tables for global data which will be shared between all modules (Eg. Geographical data, etc.) 2) TMS tables for data related to Training Management System 3) epSakhi tables for data related to CRP-EP App |
| 7 | Conducted internal coordination meeting to align implementation sequencing across approved modules and validate dependencies between BMS, TMS and CRP-EP App. - Discussed logical sequencing of module rollout to avoid operational overlap - Reviewed dependency touchpoints between beneficiary, training and enterprise data - Aligned module readiness expectations across teams | Team aligned rollout priorities, identified inter-module dependencies, and finalized implementation sequencing approach |
| 8 | Conducted internal discussion on data governance, ownership, and inter-department data usage boundaries. | Team identified data custodianship roles, approval checkpoints, and escalation paths for data-related issues, - Reviewed existing data ownership practices within the department - Identified approval checkpoints for inter-department data usage - Discussed escalation hierarchy for data discrepancies |
| 9 | SUNDAY |  |
| 10 | Reviewed centralized database concept with focus on scalability, data isolation, and future module onboarding | Team aligned on high-level data segregation strategy and long-term extensibility approach, - Discussed shared master data vs module-specific data separation - Evaluated future onboarding of additional applications - Reviewed impact on reporting and analytics |
| 11 | Conducted internal review meeting on application access hierarchy and role boundaries across State, District and Block levels. | Team finalized role responsibility demarcation and validated alignment with administrative structure, - Reviewed administrative hierarchy and mapped system roles - Identified overlaps and clarified decision-making authority - Ensured alignment with department operational structure |
| 12 | Internal coordination meeting to plan client communication strategy for upcoming demo and expectation setting and identified key stakeholders to be addressed during demos for each approved Module. | Team started working on dry-run walkthrough for approved modules, - Beneficiary Management System - Training Management System - CRP-EP App |
| 13 | Conducted internal review of feature readiness and functional coverage prior to client demo planning. | Team identified features to be showcased, deferred items, and demo scope finalization. Features identified for BMS, - Beneficiary Fetch from LokOS APIs Features identified for TMS, Training Execution Process (Whole flow from Block level to Training Partner) Features identified for CRP-EP App, Existing enterprise form, and crp to panchayat mapping. |
| 14 | Internal dry-run walkthrough of proposed demo flow for Beneficiary Management System. Features, 1) BMMU – SHGs per block with filters and sorting 2) DMMU – Blocks per district and SHGs per block with filters and sorting 3) SMMU –Districts per State, Blocks per district, and SHGs per block with filters and sorting | Team validated navigation flow, data visibility logic, and presentation order. - Reviewed clarity of data presentation across levels - Identified points needing simplified explanation |
| 15 | Conducted internal review meeting to consolidate feedback from dry-run and refine demo narrative. Feedbacks, - State dashboard should incorporate Mandal wise and District Category wise Beneficiary sorting, - DoB field should appear as “Age” field (Auto-calculated), when implementing LokOS data in various apps. | Team updated demo flow and clarified explanation points for users. - Consolidated internal feedback from multiple team members - Refined explanation points for non-technical users - Adjusted demo sequence for better clarity |
| 16 | SUNDAY |  |
| 17 | Internal coordination meeting to plan phased demo strategy for Training Management System. | Team aligned demo sequence with training lifecycle stages and user hierarchy. - Discussed training lifecycle stages to be showcased (BMMU – DMMU – TP – Contact Person – SMMU) - Identified user-role specific demo segments - Planned logical sequencing of workflows |
| 18 | Conducted internal walkthrough of Training Management workflows to ensure operational clarity before client interaction. | Team validated process continuity and removed ambiguity points. - Reviewed approval workflows across block, district and state (block level approval to DMMU, District level approval to SMMU, state level approvals loop back to SMMU itself, according to theme of training plan) - Verified end-to-end training execution visibility |
| 19 | Conducted a client meeting with ‘Training Management’ Thematic experts regarding expectations from Training Management System demo. | Client expectations recorded and aligned with planned demo scope. Key feedbacks, 1) Batch Creation flow is priority 2) Beneficiary based training to be displayed and reviewed first |
| 20 | Conducted internal strategy meet regarding updates received in recent meet with client | Team working on priority points received from client regarding Training Management System demo. |
| 21 | Conducted Cient meeting with current ‘Analytics Dashboard’ Thematic experts regarding handover of current Power-BI dashboard | Team recorded feedbacks related to dashboard features and report-extraction steps. |
| 22 | Conducted internal strategy meet regarding updates received in recent meet with client | Team started working on User Manual for report-generation and description of the existing Power-BI Dashboard. |
| 23 | SUNDAY |  |
| 24 | Internal planning meeting for CRP-EP App demo positioning and enterprise workflow explanation. | Team finalized enterprise-recording lifecycle explanation and demo sequencing. Finalized flow, Login -> Assigned Panchayat -> Villages in that Panchayat -> SHGs in that Village -> SHG Members in that SHG |
| 25 | Guru Tegh Bahadur's Martyrdom Day |  |
| 26 | Conducted Internal dry-run walkthrough for CRP-EP App demo. - Reviewed enterprise form navigation - Validated explanation of new vs existing enterprise flows - Identified points requiring simplification | Team validated navigation clarity and enterprise data flow explanation. Recorded changes, 1) Instead of Menu based navigation, questions should be asked which switch to specific enterprise form, Questions – “Do you have existing enterprise? – To existing enterprise form, or “Are you interested in opening a new enterprise?” – New enterprise form, etc. |
| 27 | Conducted Internal feedback consolidation meeting for all module demos. | Team incorporated feedback and finalized demo readiness, - Consolidated feedback from dry-runs - Prioritized improvements - Ensured consistency across modules |
| 28 | Conducted a client meet to follow up regarding the Staging server status | Team started working on requirements of Staging server as per multiple module dependency |
| 29 | Client coordination meeting with involved Stakeholders to reconfirm demo schedule and availability. | Team started working on final dry-run version of Beneficiary Management System |
| 30 | SUNDAY |  |

| Meetings Attended: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.No | Meeting Date | Agenda | Participants | Decisions | Conclusions |
| 1 | 04-11-2025 | Submission of PoC documents of all approved modules | Janmejay Shukla (JMD), Niti Shrivastav (JMD), and staff | The team can now start the Coding and Implementation phase for the modules - Beneficiary Management System (BMS), Training Management System (TMS), and Enterprise Sakhi Management System (EPSMS) By using the Approved PoC Document as baseline. | Confirmation of approval of all submitted PoC documents of all related modules. |

| Attendance Sheet |  |  |  |  | Nov-25 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Date | Day | Sachin Kumar | Akash Tiwari | Pallavee Singh | Ayush M Srivastava | Shilpi Raizada | Harpriya Sharma |
| 01-11-25 | Sat | Present | Present | Present | Present | Present | Present |
| 02-11-25 | Sun | - | - | - | - | - | - |
| 03-11-25 | Mon | Present | Present | Present | Present | Present | Present |
| 04-11-25 | Tue | Present | Present | Present | Present | Present | Present |
| 05-11-25 | Wed | Holiday | Holiday | Holiday | Holiday | Holiday | Holiday |
| 06-11-25 | Thu | Present | Present | Present | Present | Present | Present |
| 07-11-25 | Fri | Present | Present | Present | Present | Present | Present |
| 08-11-25 | Sat | Present | Present | Present | Present | Present | Present |
| 09-11-25 | Sun | - | - | - | - | - | - |
| 10-11-25 | Mon | Present | Present | Present | Present | Present | Present |
| 11-11-25 | Tue | Present | Present | Present | Present | Present | Present |
| 12-11-25 | Wed | Present | Present | Present | Present | Present | Present |
| 13-11-25 | Thu | Present | Present | Present | Present | Present | Present |
| 14-11-25 | Fri | Present | Present | Present | Present | Present | Present |
| 15-11-25 | Sat | Present | Present | Present | Present | Present | Present |
| 16-11-25 | Sun | - | - | - | - | - | - |
| 17-11-25 | Mon | Present | Present | Present | Present | Present | Present |
| 18-11-25 | Tue | Present | Present | Present | Present | Present | Present |
| 19-11-25 | Wed | Present | Present | Present | Present | Present | Present |
| 20-11-25 | Thu | Present | Present | Present | Present | Present | Present |
| 21-11-25 | Fri | Present | Present | Present | Present | Present | Present |
| 22-11-25 | Sat | Present | Present | Present | Present | Present | Present |
| 23-11-25 | Sun | - | - | - | - | - | - |
| 24-11-25 | Mon | Present | Present | Present | Present | Present | Present |
| 25-11-25 | Tue | Holiday | Holiday | Holiday | Holiday | Holiday | Holiday |
| 26-11-25 | Wed | Present | Present | Present | Present | Present | Present |
| 27-11-25 | Thu | Present | Present | Present | Present | Present | Present |
| 28-11-25 | Fri | Present | Present | Present | Present | Present | Present |
| 29-11-25 | Sat | Present | Present | Present | Present | Present | Present |
| 30-11-25 | Sun | - | - | - | - | - | - |