Subject: Minutes Of Meeting Dated 09-10-2025 Submission of Functional Requirement and Specification Documents for all modules

Date: 10-10-2025

To,
The Managing Director

Uttar Pradesh State Rural Livelihoods Mission (UPSRLM)

Eldeco Corporate Tower, 1st Floor,

Vibhuti Khand, Gomti Nagar,

Lucknow – 226016

Respected Ma’am,

With due respect, this is to inform you that a Submission of Functional Requirement and Specification Documents for all modules meeting was held on 09-10-2025, at State Mission Office UPSRLM.

Participants in the meeting:

- Ms. Deepa Ranjan – Mission Director, UPSRLM

- Sh. Janmejay Shukla – Joint Mission Director, UPSRLM

- Ms. Niti Shrivastav – Joint Mission Director, UPSRLM

- Sh. Mrityunjay Kumar – Lead MIS, UPSRLM

- MIS Team – UPSRLM

- Sh. Gauri Shankar – Consultant, Training Management, UPSRLM

- Sh. Sudhir Kumar Singh – Mission Manager, Training Management, UPSRLM

- Sh. Kumar Pratik – Head, EDI Team

- Sh. Rakesh Shrivastava – Lead Livelihood, TSU

- Sh. Sundeep Kumar Singh – Senior Programme Manager, Livelihood

- Sh. Sachin A Kumar – Project Manager, BDO

- Mr. Ayush M Srivastava – Software Developer, BDO

- Ms. Shilpi Raizada – Technical Support, BDO

Agenda:

- Presentation of Functional Requirement Specification (FRS) for all modules.

- Review of FRS alignment with approved AS-IS baseline.

- Clarifications, observations, and finalization of functional requirements.

- Approval of FRS documents.

- Discussion on next deliverable – System Requirement Specification (SRS).

Conclusion:

The meeting concluded with confirmation that the FRS for all modules has been reviewed and approved by UPSRLM. The project shall now progress to the System Requirement Specification (SRS) phase, in accordance with the approved AS-IS and FRS baselines. It was further directed that the FRS of Lakhpati Didi Module shall be kept on hold as the technical understanding of AEP, and VPRP plan from LokOS master data is currently un-available.

This is submitted for your kind information and record.

Thanking you.

Yours sincerely,

Sachin Mishra
BDO – Project Management Unit (PMU)
Integrated MIS & IT Need-Based Project
UPSRLM

Annexure:

- Minutes of meeting 09-10-2025

CC to:

Mr. Anurag Srivastava, Partner – BDO India LLP