Subject: Minutes Of Meeting Dated 12-09-2025 & 15-09-2025 regarding Stakeholder Consultation Meeting-Integrated MIS & IT Need-Based Project & Review & Approval of Project Governance & Management Documents

Date: 16-09-2025

To,
The Managing Director

Uttar Pradesh State Rural Livelihoods Mission (UPSRLM)

Eldeco Corporate Tower, 1st Floor,

Vibhuti Khand, Gomti Nagar,

Lucknow – 226016

Respected Ma’am,

With due respect, this is to inform you that a Stakeholder Consultation Meeting was held on 12-09-2025 & Review & Approval of Project Governance & Management Documents was held on 15-09-2025, at State Mission Office UPSRLM.

Participants in both the meetings:

- Sh. Janmejay Shukla – Joint Mission Director, UPSRLM

- Ms. Niti Shrivastav – Joint Mission Director, UPSRLM

- Sh. Mrityunjay Kumar – Lead MIS, UPSRLM

- MIS Team – UPSRLM

- Sh. Gauri Shankar – Consultant, Training Management, UPSRLM

- Sh. Sudhir Kumar Singh – Mission Manager, Training Management, UPSRLM

- GDI Team – UPSRLM

- Sh. Kumar Pratik – Head, EDI Team

- Sh. Rakesh Shrivastava – Lead Livelihood, TSU

- Sh. Sundeep Kumar Singh – Senior Programme Manager, Livelihood

- Sh. Sachin A Kumar – Project Manager, BDO

- Mr. Ayush M Srivastava – Software Developer, BDO

Agenda of both the meetings:

- Opening remarks and introductions.

  - Overview of the Integrated MIS & IT Need-Based Project.

  - Explanation and discussion on current processes involved in key functional modules, including:

    - Beneficiary Management System Module (BMS)

    - Training Management System Module (TMS)

    - Monitoring through Reports and Dashboards using Microsoft Power BI Module (Power BI)

    - Enterprise Sakhi Management System Module (EPSMS)

    - Lakhpati Didi Management System Module (LDMS)

    - Online Web Portal (E-commerce Platform) for Self Help Group (SHG) Products

  - Stakeholder inputs, expectations, and information requirements.

  - Roadmap development, timelines, and next steps.

  - Queries, suggestions, and closing remarks.

- Submission of Project Goals and Objectives.

  - Submission of Stakeholder and Committee Identification Framework.

  - Submission of Communication Management Plan.

  - Submission of Risk and Escalation Framework.

  - Review, observations, and approval by UPSRLM.

Conclusion of both the meetings:

The meeting concluded with a common understanding that the stakeholder consultation was a critical step for ensuring clarity on processes, expectations, and information requirements across all modules. All participants agreed to continue collaborative engagement to finalize scope, and implementation strategy in subsequent meetings.

UPSRLM advised the BDO PMU team to proceed with subsequent project activities in accordance with the approved frameworks and to maintain continuous coordination with Mission stakeholders during implementation

This is submitted for your kind information and record.

Thanking you.

Yours sincerely,

Sachin Mishra
BDO – Project Management Unit (PMU)
Integrated MIS & IT Need-Based Project
UPSRLM

Annexure:

- Minutes of meeting 12-09-2025

- Minutes of meeting 15-09-2025

CC to:

Mr. Anurag Srivastava, Partner – BDO India LLP