Minutes of Meeting (MoM)

Meeting Title: UPSRLM Software Development – Priority & Strategic Alignment Meeting
Date: 08-09-2025
Venue: Mission Office (UPSRLM)
Timing: 11:00 AM – 12:00 PM

1. Background

A meeting titled “UPSRLM Software Development – Priority & Strategic Alignment Meeting” was held on 08-09-2025 at the Mission Office (UPSRLM) from 11:00 AM to 12:00 PM to discuss project goals, priority need-based software systems, monitoring mechanisms, and clarification of scope under the RFP.

2. Participants

- Ms. Deepa Ranjan – Mission Director, UPSRLM

- Ms. Neeti Srivastava – Joint Mission Director, UPSRLM

- Sh. Gauri Shankar – Consultant, Training Management, UPSRLM

- Sh. Mrityunjay Kumar – Lead MIS, UPSRLM

- Sh. Sachin A Kumar – Project Manager, BDO

- Mr. Ayush M Srivastava – Software Developer, BDO-IT

3. Agenda of the Meeting

i. Discussion on Project Goals and Objectives aligned with Mission UPSRLM.
ii. Identification and prioritization of need-based software programs.
iii. Review of proposed systems and platforms under UPSRLM.
iv. Clarification on scope and deliverables as per the RFP.

4. Key Discussions & Decisions

4.1 Project Goals and Objectives

The meeting emphasized that all software development initiatives must be aligned with the core objectives of Mission UPSRLM, focusing on:

- Mission hierarchy centric design (Community Cadre based)

- Transparency and traceability of data

- Ease of monitoring and decision-making

- Scalability for statewide implementation

4.2 Priority Need-Based Programs

The following projects were discussed and agreed upon as priority modules for development and rollout:

(i) BMS – Beneficiary Management System Module

- To serve as the centralized repository of beneficiary data currently missing from NRLM servers under UPSRLM.

- Must ensure accurate beneficiary identification and profiling.

(ii) TMS – Training Management System Module

- Presentation and overview of TMS were discussed.

- The system should manage training batches, schedules, participants, trainers, and outcomes.

- Integration with beneficiary data from NRLM was emphasized.

(iii) Monitoring through Reports & Dashboard Module

- Strong emphasis was placed on the existing Power BI dashboard, which is currently in use.

- It was noted that the current dashboard has certain functional and data-related issues that require resolution and improvement.

- The dashboards are expected to effectively support:

  - Program-wise monitoring

  - District and Block-level analytics

  - Data-driven decision support for senior management

(iv) CRP-EP (Enterprise Sakhi Survey and Monitoring System) Module

- To capture survey data, enterprise progress, and performance of CRP-EPs.

- Monitoring mechanisms for enterprise sustainability and income generation were highlighted.

(v) Lakhpati Didi Management System Module

- A dedicated system to track identification, progress, and outcomes of Lakhpati Didi Initiative.

- The need for a Support Tracking System, including survey-based inputs where required, was emphasized.

- Integration with enterprise, training, and beneficiary datasets was recommended.

(vi) Online Web Portal Module (E-commerce) for SHG Products

- Development of an online portal for showcasing and selling SHG products.

- Focus on:

  - Market linkage

  - Product visibility

  - Digital empowerment of SHGs

4.3 RFP Scope & Deliverables

It was clearly decided and recorded that:

- The deliverables mentioned in the RFP are illustrative in nature.

- The scope of work is not limited to only the listed deliverables.

- Additional features, integrations, and enhancements required to meet Mission objectives shall be considered part of the project.

5. Action Points

| S.No. | Action Item | Responsibility | Timeline |
| --- | --- | --- | --- |
| 1 | Align all modules with Mission UPSRLM objectives | Technical Team (BDO) | Ongoing |
| 2 | Finalize priority-wise development roadmap | Project Team (BDO) | To be decided |
| 3 | Define reporting & dashboard KPIs | Existing Dashboard Management Team (UPSRLM) | To be decided |
| 4 | Ensure RFP flexibility is documented in execution plans | Project Management (BDO) | Immediate |

6. Conclusion

The meeting concluded with a shared understanding that UPSRLM’s software ecosystem must be integrated, scalable, and outcome-driven. All stakeholders agreed to proceed with a mission-first and need-based approach for development and implementation.

Thanking you,
Team BDO,

CC To,

Mission Director, UPSRLM

Mr. Anurag Srivastava, BDO LLP INDIA