Minutes of Meeting (MoM)

Meeting Title: Submission of Functional Requirements and Specification Documents for all modules
Date: 09-10-2025
Venue: Mission Office (UPSRLM)
Timing: 01:00 PM ONWARDS

1. Background

With reference to the approved AS-IS Study (Version 2) finalized and approved on 20-09-2025, a meeting was convened on 09-10-2025 to review the Functional Requirement Specification (FRS) documents prepared for all modules under the Integrated MIS & IT Need-Based Project.

The FRS documents were prepared based on the approved AS-IS baseline, incorporating stakeholder inputs, finalized workflows, and agreed functional expectations.

2. Participants

- Ms. Deepa Ranjan – Mission Director, UPSRLM

- Sh. Janmejay Shukla – Joint Mission Director, UPSRLM

- Ms. Neeti Shrivastav – Joint Mission Director, UPSRLM

- Sh. Mrityunjay Kumar – Lead MIS, UPSRLM

- MIS Team – UPSRLM

- Sh. Gauri Shankar – Consultant, Training Management, UPSRLM

- Sh. Sudhir Kumar Singh – Mission Manager, Training Management, UPSRLM

- Sh. Kumar Pratik – Head, EDI Team

- Sh. Rakesh Shrivastava – Lead Livelihood, TSU

- Sh. Sundeep Kumar Singh – Senior Programme Manager, Livelihood

- Sh. Sachin A Kumar – Project Manager, BDO

- Mr. Ayush M Srivastava – Software Developer, BDO

- Ms. Shilpi Raizada – Technical Support, BDO

3. Agenda of the Meeting

- Presentation of Functional Requirement Specification (FRS) for all modules.

- Review of FRS alignment with approved AS-IS baseline.

- Clarifications, observations, and finalization of functional requirements.

- Approval of FRS documents.

- Discussion on next deliverable – System Requirement Specification (SRS).

4. Key Discussions & Proceedings

4.1 Presentation of FRS Documents

- The BDO PMU IT Team presented the Functional Requirement Specification (FRS) for all modules below, prepared using the approved AS-IS study as the baseline reference,

  - Beneficiary Management System (BMS)

  - Training Management System (TMS)

  - Enterprise Sakhi Management System (EPSMS)

- Module-wise functional coverage, user roles, workflows, data requirements, and reporting needs were explained.

4.2 Review by UPSRLM

- UPSRLM officials reviewed the FRS documents in detail.

- It was confirmed that:

  - Functional requirements are aligned with the approved AS-IS processes and data structures.

  - Stakeholder inputs and operational needs are adequately captured.

- Minor clarifications sought during the discussion were addressed by the BDO PMU IT team.

4.3 Approval of FRS

- UPSRLM approved the Functional Requirement Specification (FRS) for all modules under the Integrated MIS & IT Need-Based Project.

- It was agreed that the approved FRS shall serve as the functional baseline for Software Requirements and Specification (SRS) Document and System Design.

4.4 Next Steps – SRS Submission

- UPSRLM directed that the System Requirement Specification (SRS) shall be prepared based on:

  - Approved AS-IS Study

  - Approved FRS documents

- The BDO PMU team confirmed that the SRS shall be submitted as the next project deliverable for review and approval.

5. Action items

| S.No. | Area / Module | Action Item | Responsibility |
| --- | --- | --- | --- |
| 1 | All Modules | Record formal approval of Functional Requirement Specification (FRS) | UPSRLM |
| 2 | All Modules | Freeze approved FRS as functional baseline for the project | UPSRLM & BDO PMU IT Team |
| 3 | All Modules | Prepare System Requirement Specification (SRS) based on approved AS-IS and FRS | BDO PMU IT Team |
| 4 | Lakhpati Didi Management System (LDMS) | The FRS of Lakhpati Didi Module shall be kept on hold as the technical understanding of AEP, and VPRP plan from LokOS master data is currently un-available | UPSRLM |
| 5 | Project Governance | Schedule SRS review and approval meeting | BDO PMU IT Team in coordination with UPSRLM |

6. Conclusion

The meeting concluded with confirmation that the FRS for all modules has been reviewed and approved by UPSRLM. The project shall now progress to the System Requirement Specification (SRS) phase, in accordance with the approved AS-IS and FRS baselines. It was further directed that the FRS of Lakhpati Didi Module shall be kept on hold as the technical understanding of AEP, and VPRP plan from LokOS master data is currently un-available.

Thanking you,
Team BDO,

CC To,

Mission Director, UPSRLM

Mr. Anurag Srivastava, BDO LLP INDIA

Annexures:

- Functional Requirements and Specification (FRS) Document for Beneficiary Management System: BDO-UPSRLM-FRS-v1-BMS’2025

- Functional Requirements and Specification (FRS) Document for Training Management System: BDO-UPSRLM-FRS-v1-TMS’2025

- Functional Requirements and Specification (FRS) Document for Enterprise Sakhi Management System: BDO-UPSRLM-FRS-v1-EPSMS’2025