Minutes of Meeting (MoM)

Meeting Title: Stakeholder Consultation Meeting – Integrated MIS & IT Need-Based Project
Date: 12-09-2025
Venue: Mission Office (UPSRLM)
Timing: 11:00 AM ONWARDS

1. Background

With reference to the Minutes of Meeting dated 08-09-2025, a Stakeholder Consultation Meeting was held on 12-09-2025 as part of the initial phase of the Integrated MIS & IT Need-Based Project for Uttar Pradesh State Rural Livelihoods Mission (UPSRLM).
The meeting was convened by the BDO Project Management Unit (PMU) with the objective of explaining the processes involved in each proposed functional module, undertaking information gathering from key stakeholders, and jointly initiating the development of an information gathering report, including scope finalization and implementation approach.

2. Participants

- Sh. Janmejay Shukla – Joint Mission Director, UPSRLM

- Ms. Neeti Shrivastav – Joint Mission Director, UPSRLM

- Sh. Mrityunjay Kumar – Lead MIS, UPSRLM

- MIS Team – UPSRLM

- Sh. Gauri Shankar – Consultant, Training Management, UPSRLM

- Sh. Sudhir Kumar Singh – Mission Manager, Training Management, UPSRLM

- GDI Team – UPSRLM

- Sh. Kumar Pratik – Head, EDI Team

- Sh. Rakesh Shrivastava – Lead Livelihood, TSU

- Sh. Sundeep Kumar Singh – Senior Programme Manager, Livelihood

- Sh. Sachin A Kumar – Project Manager, BDO

- Mr. Ayush M Srivastava – Software Developer, BDO

3. Agenda of the Meeting

i. Opening remarks and introductions.
ii. Overview of the Integrated MIS & IT Need-Based Project.
iii. Explanation and discussion on current processes involved in key functional modules, including:
    a. Beneficiary Management System Module (BMS)
    b. Training Management System Module (TMS)
    c. Monitoring through Reports and Dashboards using Microsoft Power BI Module (Power BI)
    d. Enterprise Sakhi Management System Module (EPSMS)
    e. Lakhpati Didi Management System Module (LDMS)
    f. Online Web Portal (E-commerce Platform) for Self Help Group (SHG) Products
iv. Stakeholder inputs, expectations, and information requirements.
v. Roadmap development, timelines, and next steps.
vi. Queries, suggestions, and closing remarks.

4. Key Discussions & Proceedings

4.1 Opening Remarks and Overview

The meeting commenced with opening remarks concluded from last meeting conducted on 8th September 2025, followed by an overview of the Integrated MIS & IT Need-Based Project was presented by the BDO PMU team, outlining the overall vision, objectives, and the need for an integrated, scalable, and mission-aligned digital ecosystem for UPSRLM.

4.2 Explanation of Processes in Key Functional Modules

The UPSRLM team explained the current processes, data flow, and operational approach for each module, followed by stakeholder interactions.

(i) Beneficiary Management System Module (BMS)

- The end-to-end process for beneficiary identification, profiling, validation, and lifecycle management was explained.

- Emphasis was laid on creating a centralized beneficiary repository and its linkage with other modules.

- Emphasis was laid on filtering of Beneficiary data based on different metrics.

(ii) Training Management System Module (TMS)

- The process flow for training planning, batch creation, participant nomination, trainer mapping, attendance, and outcome tracking was explained.

- Integration with beneficiary and cadre-related data was discussed.

(iii) Monitoring through Reports and Dashboards using Microsoft Power BI Module

- The current reporting and dashboard framework using Microsoft Power BI was explained.

- The approach for program-wise monitoring, district-level analytics, and management-level decision support was discussed.

(iv) Enterprise Sakhi Management System Module (EPSMS)

- The process for capturing survey data, enterprise details, and performance tracking of CRP-EPs was explained.

- Monitoring of enterprise progress, sustainability, and income indicators was discussed.

(v) Lakhpati Didi Management System Module (LDMS)

- It was noted that the Lakhpati Didi Management System (LDMS) is a new intervention, and no dedicated digital system or structured activities related to this module are currently operational within the department as of now.

- The workflow for identification, progress tracking, and outcome measurement of the Lakhpati Didi initiative was explained to the stakeholders, based on existing programmes and schemes being implemented under the Mission.

- Integration with enterprise, training, and beneficiary datasets was highlighted as a key requirement for effective monitoring and outcome assessment.

(vi) Online Web Portal (E-commerce Platform) for SHG Products

- It was noted that the Online Web Portal (E-commerce Platform) for SHG Products is a new intervention, and no centralized online platform for SHG product marketing is currently operational within the department as of now.

- Stakeholders were briefed on the existing programmes and schemes related to SHG product promotion and market linkage, which would form the basis for designing the proposed platform.

- The proposed process for onboarding SHGs, product listing, order management, and market linkage was explained.

- Focus was laid on product visibility and digital empowerment of SHGs through the proposed platform.

4.3 Stakeholder Inputs and Information Requirements

- Stakeholders provided inputs and shared expectations regarding data requirements, reporting formats, process clarity, and usability.

- Information gaps and module-specific data needs were discussed for further detailing during requirement finalization.

4.4 Timelines, and Next Steps

- Initial discussions were held on current operational workflows, defining timelines, and identifying next steps.

- It was agreed that inputs gathered during the stakeholder consultation would be consolidated and used for scope finalization and detailed requirement documentation.

5. Conclusion

The meeting concluded with a common understanding that the stakeholder consultation was a critical step for ensuring clarity on processes, expectations, and information requirements across all modules. All participants agreed to continue collaborative engagement to finalize scope, and implementation strategy in subsequent meetings.

Thanking you,
Team BDO,

CC To,

Mission Director, UPSRLM

Mr. Anurag Srivastava, BDO LLP INDIA