Minutes of Meeting (MoM)

Meeting Title: Review and Approval of Project Governance & Management Documents
Date: 15-09-2025
Venue: Mission Office (UPSRLM)
Timing: 11:00 AM ONWARDS

1. Background

With reference to the Minutes of Meeting dated 12-09-2025 and the subsequent communication dated 13-09-2025, a meeting was held on 15-09-2025 at the Mission Office, UPSRLM, Eldeco Corporate Tower, Lucknow, from 11:00 AM onwards.
The meeting was convened by the BDO Project Management Unit (PMU) for submission, review, and approval of key project governance and management documents prepared as part of the Integrated MIS & IT Need-Based Project.

2. Participants

- Sh. Janmejay Shukla – Joint Mission Director, UPSRLM

- Ms. Neeti Shrivastav – Joint Mission Director, UPSRLM

- Sh. Mrityunjay Kumar – Lead MIS, UPSRLM

- MIS Team – UPSRLM

- Sh. Gauri Shankar – Consultant, Training Management, UPSRLM

- Sh. Sudhir Kumar Singh – Mission Manager, Training Management, UPSRLM

- GDI Team – UPSRLM

- Sh. Kumar Pratik – Head, EDI Team

- Sh. Rakesh Shrivastava – Lead Livelihood, TSU

- Sh. Sundeep Kumar Singh – Senior Programme Manager, Livelihood

- Sh. Sachin A Kumar – Project Manager, BDO

- Mr. Ayush M Srivastava – Software Developer, BDO

3. Agenda of the Meeting

i. Submission of Project Goals and Objectives.
ii. Submission of Stakeholder and Committee Identification Framework.
iii. Submission of Communication Management Plan.
iv. Submission of Risk and Escalation Framework.
v. Review, observations, and approval by UPSRLM.

4. Key Discussions & Decisions

4.1 Submission of Documents

The BDO PMU team formally submitted the following documents for review, as annexed with the meeting note:

- Annexure-1: Project Goals and Objectives

- Annexure-2: Stakeholder and Committee Identification Framework

- Annexure-3: Communication Management Plan and Risk & Escalation Framework

The objectives, structure, roles, communication flow, and escalation mechanisms outlined in the documents were explained in detail to the stakeholders.

4.2 Review and Observations by UPSRLM

- UPSRLM reviewed the submitted documents and discussed their alignment with Mission objectives and implementation requirements.

- Clarifications sought by stakeholders were addressed by the BDO PMU team during the meeting.

- The proposed communication, and risk management approach was found to be structured, practical, and aligned with Mission needs

4.3 Approval

- UPSRLM approved the Project Goals and Objectives, Stakeholder and Committee Identification Framework, Communication Management Plan, and Risk & Escalation Framework as submitted under Annexure-1, Annexure-2, and Annexure-3.

- It was agreed that the approved documents shall serve as the baseline governance and management framework for the execution of the Integrated MIS & IT Need-Based Project.

5. Conclusion

The meeting concluded with confirmation of approval of all submitted documents. UPSRLM advised the BDO PMU team to proceed with subsequent project activities in accordance with the approved frameworks and to maintain continuous coordination with Mission stakeholders during implementation.

Thanking you,
Team BDO,

CC To,

Mission Director, UPSRLM

Mr. Anurag Srivastava, BDO LLP INDIA