Minutes of Meeting (MoM)

Meeting Title: Information Gathering Review and Additional Information Gathering Meeting – Integrated MIS & IT Need-Based Project
Date: 17-09-2025
Venue: Mission Office (UPSRLM)
Timing: 01:00 PM ONWARDS

1. Background

With reference to the Minutes of Meeting dated 12-09-2025 and subsequent communication dated 15-09-2025, an Information Gathering Review at the Mission Office, UPSRLM, Eldeco Corporate Tower, Lucknow.

The meeting was convened by the BDO Project Management Unit (PMU) to review the AS-IS process maps prepared for all proposed software systems and to obtain additional functional information and clarifications from concerned stakeholders to support requirement finalization and roadmap development.

2. Participants

- Ms. Deepa Ranjan – Mission Director, UPSRLM

- Sh. Janmejay Shukla – Joint Mission Director, UPSRLM

- Ms. Neeti Shrivastav – Joint Mission Director, UPSRLM

- Sh. Mrityunjay Kumar – Lead MIS, UPSRLM

- MIS Team – UPSRLM

- Sh. Gauri Shankar – Consultant, Training Management, UPSRLM

- Sh. Sudhir Kumar Singh – Mission Manager, Training Management, UPSRLM

- GDI Team – UPSRLM

- Sh. Kumar Pratik – Head, EDI Team

- Sh. Rakesh Shrivastava – Lead Livelihood, TSU

- Sh. Sundeep Kumar Singh – Senior Programme Manager, Livelihood

- Sh. Sachin A Kumar – Project Manager, BDO

- Mr. Ayush M Srivastava – Software Developer, BDO

3. Agenda of the Meeting

i. Review of AS-IS process maps for all proposed software systems.
ii. Identification of information gaps and requirement clarifications.
iii. Additional information gathering from stakeholders for each module.
iv. Confirmation of inputs required for AS-IS report finalization.

4. Key Discussions & Proceedings

4.1 Review of AS-IS Process Maps

- The BDO PMU team presented the AS-IS process maps prepared for all proposed software modules (Attached as Annexures).

- Existing workflows, current data availability, system gaps, and manual processes were reviewed with stakeholders.

- Stakeholders provided clarifications and highlighted areas where additional information was required to accurately capture the current state.

4.2 Module-wise Additional Information Requirements

During the discussion, the following additional information requirements were identified and sought from UPSRLM stakeholders:

(i) Beneficiary Management System (BMS)

- NRLM Beneficiary data, including structure and availability, to be shared for integration and validation.

(ii) Training Management System (TMS)

- Training themes and training plan data as courses details with their duration, types, certification bodies, etc.

- List and details of Training Partners and their work distribution details.

- Complete geographical data, including confirmation of Aspirational Blocks, other such high government priority geographical areas (such as Border area, Naxalite area, etc.) for which special grants are often released.

(iii) Monitoring through Reports and Dashboards (Power BI)

- Reporting formats to be finalized for dashboard development.

- Details of thematic departments currently covered through the existing dashboards.

(iv) Enterprise Promotion System / EPSMS

- List of all SU Sakhis along with their mapped Panchayats and their nodal CLF details.

- Enterprise Form questions currently in use or proposed.

(v) Lakhpati Didi Management System (LDMS)

- List of all line departments and schemes related to the Lakhpati Didi initiative, from which supports will be mapped.

- Support bucket format to be provided by UPSRLM for standardization and system design.

(vi) Online Web Portal (E-commerce Platform) for SHG Products

- It was also discussed and directed by Mission Director that E-Commerce module development will be continued by GDI team.

4.3 Way Forward

- Stakeholders agreed to share the requested information to enable completion of the AS-IS documentation.

- It was noted that the inputs received during and after the meeting would be incorporated into the revised AS-IS Report for further review and approval.

5. Action items

| S.No. | Module | Action Item / Information Required | Responsibility |
| --- | --- | --- | --- |
| 1 | Beneficiary Management System (BMS) | Share NRLM Beneficiary data, including data structure and availability details, for integration and validation | UPSRLM MIS Team |
| 2 | Training Management System (TMS) | Share training themes and training plan data, including course details such as duration, type, certification bodies, etc. | UPSRLM Training Management Team |
| 3 | Training Management System (TMS) | Provide list and details of Training Partners along with their work distribution details | UPSRLM Training Management Team |
| 4 | Training Management System (TMS) | Share complete geographical data, including confirmation of Aspirational Blocks and other high-priority geographical areas (Border areas, Naxalite areas, etc.) | UPSRLM Training Management Team |
| 5 | Monitoring & Dashboards (Power BI) | Finalize and share Reporting formats-related information required for dashboard development | GDI MIS Teams, UPSRLM |
| 6 | Monitoring & Dashboards (Power BI) | Share details of thematic departments currently covered through existing dashboards | GDI MIS Teams, UPSRLM |
| 7 | Enterprise Sakhi Management System / EPSMS | Share list of all SU Sakhis along with their mapped Panchayats and nodal CLF details | EDI Theme Team, UPSRLM |
| 8 | Enterprise Sakhi Management System / EPSMS | Share enterprise form questions currently in use or proposed | EDI Theme Team, UPSRLM |
| 9 | Lakhpati Didi Management System (LDMS) | Share list of all line departments and schemes related to the Lakhpati Didi initiative from which supports will be mapped | UPSRLM Farm-LH Team |
| 10 | Lakhpati Didi Management System (LDMS) | Provide support bucket format for standardization and system design | UPSRLM Farm-LH Team |
| 11 | Online Web Portal (E-commerce Platform) | It was directed by the Mission Director that the E-Commerce module development will be continued by the GDI Team | UPSRLM, Non-Farm Theme Team |
| 12 | All Modules | Incorporate received inputs into revised AS-IS documentation and update process maps | BDO PMU IT Team |

6. Conclusion

The meeting concluded with a common understanding that presented As-Is report Version 1 for all modules need to be presented again on next meet incorporating all the additional information. UPSRLM stakeholders assured cooperation in sharing the required information, and the BDO PMU IT team confirmed that the consolidated inputs would be reflected in the revised AS-IS report for subsequent approval.

Thanking you,
Team BDO,

CC To,

Mission Director, UPSRLM

Mr. Anurag Srivastava, BDO LLP INDIA

Annexures:

- ‘AS-IS’ Report for Beneficiary Management System: BDO-UPSRLM-AIPS-v1-BMS’2025

- ‘AS-IS’ Report for Training Management System: BDO-UPSRLM-AIPS-v1-TMS’2025

- ‘AS-IS’ Report for Enterprise Sakhi Management System: BDO-UPSRLM-AIPS-v1-EPSMS’2025

- ‘AS-IS’ Report for PowerBI Analytical Dashboard: BDO-UPSRLM-AIPS-v1-PBID’2025

- ‘AS-IS’ Report for Lakhpati Didi Management System: BDO-UPSRLM-AIPS-v1-LDMS’2025