Minutes of Meeting (MoM)

Meeting Title: Submission of Revised information gathering and ‘AS-IS’ reports of all modules
Date: 20-09-2025
Venue: Mission Office (UPSRLM)
Timing: 01:00 PM ONWARDS

1. Background

With reference to the Information Gathering Review and Additional Information Gathering Meeting held on 17-09-2025, a meeting was convened on 20-09-2025 to present the revised AS-IS Report (Version 2) for all proposed software systems under the Integrated MIS & IT Need-Based Project.

The revised AS-IS documentation incorporated all additional inputs, clarifications, and information received from concerned stakeholders during and after the meeting of 17-09-2025.

2. Participants

- Sh. Janmejay Shukla – Joint Mission Director, UPSRLM

- Ms. Neeti Shrivastav – Joint Mission Director, UPSRLM

- Sh. Mrityunjay Kumar – Lead MIS, UPSRLM

- MIS Team – UPSRLM

- Sh. Gauri Shankar – Consultant, Training Management, UPSRLM

- Sh. Sudhir Kumar Singh – Mission Manager, Training Management, UPSRLM

- GDI Team – UPSRLM

- Sh. Kumar Pratik – Head, EDI Team

- Sh. Rakesh Shrivastava – Lead Livelihood, TSU

- Sh. Sundeep Kumar Singh – Senior Programme Manager, Livelihood

- Sh. Sachin A Kumar – Project Manager, BDO

- Mr. Ayush M Srivastava – Software Developer, BDO

3. Agenda of the Meeting

- Presentation of revised AS-IS Report (Version 2) for all modules.

- Review of incorporation of stakeholder inputs received on 17-09-2025.

- Finalization and approval of AS-IS documentation.

4. Key Discussions & Proceedings

4.1 Presentation of AS-IS Report (Version 2)

- The BDO PMU IT Team presented the AS-IS Report Version 2 for all proposed software modules.

- It was explained that the revised version incorporates:

  - Additional data inputs shared by stakeholders

  - Clarifications on existing workflows

  - Updated process maps reflecting the current operational state

- Module-wise revisions were highlighted, including updates related to:

  - Beneficiary Management System

  - Training Management System

  - Enterprise Sakhi Management System

  - Power BI Reporting and dashboard structures

  - Lakhpati Didi Management System

4.2 Review by UPSRLM

- UPSRLM officials reviewed the revised AS-IS documentation in detail.

- It was confirmed that:

  - Inputs and information requested during the meeting of 17-09-2025 had been duly incorporated.

  - The AS-IS process maps accurately represent the current state of processes, data availability, and system gaps across modules.

- Minor clarifications sought during the meeting were addressed by the BDO PMU IT team.

4.3 Approval of AS-IS Report

- UPSRLM approved the AS-IS Report (Version 2) for all modules under the Integrated MIS & IT Need-Based Project.

- It was agreed that the approved AS-IS documentation shall serve as the baseline reference for:

  - Functional Requirements and Specifications (FRS)

  - Software Requirements and Specifications (SRS)

  - System Design

4.4 Way Forward

- The BDO PMU team shall proceed with preparation of the Functional requirement documents based on the approved AS-IS baseline.

- Further consultations, if required, shall be undertaken during the functional requirement drafting and system design phase.

5. Action items

| S.No. | Area / Module | Action Item | Responsibility |
| --- | --- | --- | --- |
| 1 | All Modules | Freeze AS-IS processes, workflows, and data assumptions as per approved Version 2 | UPSRLM & BDO PMU IT Team |
| 2 | All Modules | Archive and version-control AS-IS Report (Version 2) along with annexures | BDO PMU IT Team |
| 3 | All Modules | Use approved AS-IS baseline for requirement finalization and FRS design | BDO PMU IT Team |
| 4 | Beneficiary Management System (BMS) | Validate AS-IS beneficiary data flow assumptions during FRS design | UPSRLM MIS Team & BDO PMU IT Team |
| 5 | Training Management System (TMS) | Plan FRS of training workflows with approved AS-IS training processes | UPSRLM Training Team & BDO PMU IT Team |
| 6 | Monitoring & Dashboards (Power BI) | The progress of Power BI Dashboard Module shall be kept on hold as the official handover sessions need to be scheduled by the GDI team | GDI Team |
| 7 | Enterprise Sakhi Management System (EPSMS) | Use approved AS-IS enterprise workflows as baseline for FRS Documentation | EDI Theme Team & BDO PMU IT Team |
| 8 | Lakhpati Didi Management System (LDMS) | Plan FRS document based on approved AS-IS mapping of schemes and support mechanisms | UPSRLM Farm-LH Team & BDO PMU IT Team |
| 9 | Project Governance | Schedule next review meeting for FRS presentation of all modules | BDO PMU Team in coordination with UPSRLM |

6. Conclusion

The meeting concluded with confirmation that the AS-IS documentation has been finalized and approved by UPSRLM. All stakeholders expressed satisfaction with the revised version and agreed to move forward to the next phase of the project in accordance with the approved baseline. It was further directed that the progress of Power BI Dashboard Module shall be kept on hold as the official handover sessions need to be scheduled by the GDI team.

Thanking you,
Team BDO,

CC To,

Mission Director, UPSRLM

Mr. Anurag Srivastava, BDO LLP INDIA

Annexures:

- Revised ‘AS-IS’ Report for Beneficiary Management System: BDO-UPSRLM-AIPS-v2-BMS’2025

- Revised ‘AS-IS’ Report for Training Management System: BDO-UPSRLM-AIPS-v2-TMS’2025

- Revised ‘AS-IS’ Report for Enterprise Sakhi Management System: BDO-UPSRLM-AIPS-v2-EPSMS’2025

- Revised ‘AS-IS’ Report for PowerBI Analytical Dashboard: BDO-UPSRLM-AIPS-v2-PBID’2025

- Revised ‘AS-IS’ Report for Lakhpati Didi Management System: BDO-UPSRLM-AIPS-v2-LDMS’2025