Minutes of Meeting (MoM)

Meeting Title: Submission of Software Requirements and Specification Documents for all modules
Date: 20-10-2025
Venue: Mission Office (UPSRLM)
Timing: 01:00 PM ONWARDS

1. Background

With reference to the approved and finalized Functional Requirement Specification (FRS) documents for all modules in the meeting dated 09-10-2025, and subsequent discussions with sub-committees of thematic experts, a meeting was convened on 20-10-2025 for submission, presentation, and review of the Software Requirements Specification (SRS) documents for all modules under the Integrated MIS & IT Need-Based Project.

2. Participants

- Ms. Deepa Ranjan – Mission Director, UPSRLM

- Sh. Janmejay Shukla – Joint Mission Director, UPSRLM

- Ms. Neeti Shrivastav – Joint Mission Director, UPSRLM

- Sh. Mrityunjay Kumar – Lead MIS, UPSRLM

- MIS Team – UPSRLM

- Sh. Gauri Shankar – Consultant, Training Management, UPSRLM

- Sh. Sudhir Kumar Singh – Mission Manager, Training Management, UPSRLM

- Sh. Kumar Pratik – Head, EDI Team

- Sh. Rakesh Shrivastava – Lead Livelihood, TSU

- Sh. Sundeep Kumar Singh – Senior Programme Manager, Livelihood

- Sh. Sachin A Kumar – Project Manager, BDO

- Mr. Ayush M Srivastava – Software Developer, BDO

- Ms. Shilpi Raizada – Technical Support, BDO

3. Agenda of the Meeting

- Submission and presentation of Software Requirements Specification (SRS) documents for all modules.

- Review of SRS alignment with approved AS-IS and FRS baselines.

- Directions for module-wise review and approval.

- Discussion on observations and next steps.

4. Key Discussions & Proceedings

4.1 Submission of SRS Documents

- The BDO PMU team formally submitted and presented the Software Requirements Specification (SRS) documents for the following modules:

  - Beneficiary Management System (BMS)

  - Training Management System (TMS)

  - Enterprise Sakhi Management System (EPSMS)

- It was stated that the SRS documents were prepared based on:

  - Approved AS-IS Study

  - Approved FRS documents

  - Inputs received during meetings with thematic sub-committees

4.2 Review Directions by Mission Director

- The Mission Director instructed that the submitted SRS documents shall be reviewed and approved by the respective concerned thematic heads for each module.

- It was directed that module-wise review shall be carried out for:

  - Beneficiary Management System (BMS)

  - Training Management System (TMS)

  - Enterprise Sakhi Management System (EPSMS)

5. Action items

| S.No. | Module | Action Item | Responsibility |
| --- | --- | --- | --- |
| 1 | All Modules | Record formal submission of SRS documents | BDO PMU IT Team |
| 2 | BMS | Review and approve SRS | Concerned Thematic Head, UPSRLM |
| 3 | TMS | Review and approve SRS | Concerned Thematic Head, UPSRLM |
| 4 | EPSMS | Review and approve SRS | Concerned Thematic Head, UPSRLM |
| 5 | Project Governance | Schedule module-wise SRS approval confirmation | BDO PMU IT Team in coordination with UPSRLM |

6. Conclusion

The meeting concluded with formal submission of the Software Requirements Specification (SRS) documents. The Mission Director directed that module-wise review and approval shall be undertaken by the respective thematic heads. The project shall proceed further based on approvals received for the remaining modules.

Thanking you,
Team BDO,

CC To,

Mission Director, UPSRLM

Mr. Anurag Srivastava, BDO LLP INDIA

Annexures:

- Software Requirements and Specification (SRS) Document for Beneficiary Management System: BDO-UPSRLM-SRS-v1-BMS’2025

- Software Requirements and Specification (SRS) Document for Training Management System: BDO-UPSRLM-SRS-v1-TMS’2025

- Software Requirements and Specification (SRS) Document for Enterprise Sakhi Management System: BDO-UPSRLM-SRS-v1-EPSMS’2025