# Minutes of Meeting (MoM) 2025/10/21

Project Title: Enterprise Sakhi Survey App

Client / Department: UPSRLM

Date: 21/10/2025

## 1. Attendees

- Ms. Deepa Ranjan, MD, UPSRLM

- Shri Mrityunjay, Lead MIS, UPSRLM

- EDP Team, Enterprenuership Development Programme (EDP)

- Shri Sachin A Kumar, Project Manager, BDO

- Ms. Shilpi Raizada, BDO PMU

## 2. Meeting Objective & Agenda

Objective: To review and refine the functional requirements of the Enterprise Sakhi Android Application with review of Proposed URS in accordance with previous meet, with a specific focus on segregating enterprise data capture into two distinct categories—

- Existing Enterprises, and

- New / Proposed Enterprises,
and to discuss required changes, enhancements, and additional data fields in the existing enterprise survey form.

Agenda Points:

  Review of current Enterprise Sakhi App requirements

  Discussion on bifurcation of enterprise forms

  Identification of additional fields for new enterprise cases

  Proposed modifications in existing enterprise form

  Data capture responsibility and validation workflow

  Alignment with EDP team on form finalization

  Next steps and documentation requirements

## 3. Discussion Summary / Key Points

| Module / Area | Key Discussion / Requirement | Remarks |
| --- | --- | --- |
| Overall Requirement Update | UPSRLM directed that enterprise data collection must be divided into two clearly defined categories within the application. | Structural change approved |
| Form Category 1 – Existing Enterprise | For SHG members who are already operating an enterprise, detailed enterprise profiling will continue. | Existing scope retained |
| Form Category 2 – New / Proposed Enterprise | For SHG members who intend to start a new enterprise, a separate form must be designed. | New scope added |
| Form Selection Logic | At the start of data entry, CRP–EP will select whether the case is Existing Enterprise or New Enterprise. | Mandatory first step |
| EDP Team Responsibility | The EDP Team will provide finalized fields and structure for the New Enterprise form. | Dependency noted |
| Existing Enterprise Form – Enhancements | Certain fields in the existing enterprise form will be updated with new dropdowns, refined options, and validations. | Improvement required |
| Enterprise Type Dropdown | Enterprise type to be expanded with standardized sub-categories under Production, Service, Trade, and Others. | Uniform classification |
| Ownership Type Update | Ownership dropdown to include clearer definitions and mutually exclusive options. | Data consistency |
| Infrastructure Fields Enhancement | Fields related to workspace type, electricity, water, and transport to be converted into structured dropdowns. | Reduce free text |
| Financial Data Refinement | Investment source, loan type, repayment status, and working capital fields to be standardized. | Better analytics |
| Marketing & Sales Fields | Marketing channels and sales figures to include predefined ranges and selectable options. | Reporting ease |
| Training & Skill Mapping | Training-related fields to include dropdowns for training domain, provider type, and duration. | Skill gap analysis |
| Support & Linkages Section | Institutional, financial, and market support fields to be converted into multi-select dropdowns. | Ecosystem mapping |
| New Enterprise Form – Purpose | The New Enterprise form will capture intent, preparedness, and requirements of SHG members planning to start enterprises. | Planning-focused |
| New Enterprise – Core Sections | Proposed sections include basic profile, proposed enterprise type, expected investment, training needs, and support requirements. | High-level agreement |
| No Duplication Between Forms | Existing Enterprise and New Enterprise forms will have separate data models to avoid confusion and duplication. | Clear separation |
| CRP–EP Workflow | CRP–EP will be responsible for identifying the correct category and capturing data accordingly. | Field ownership |
| Data Validation | Mandatory fields and logical validations will differ for existing vs new enterprise cases. | Context-specific |
| Application Behavior | UI and navigation flow will dynamically change based on selected enterprise category. | UX requirement |
| Reporting & Dashboards | Reports must separately show counts and summaries of existing enterprises and proposed new enterprises. | Decision clarity |

## 4. Decisions / Action Items

| Action Item | Responsible Person / Team | Deadline | Status |
| --- | --- | --- | --- |
| Approve bifurcation of enterprise forms into two categories | UPSRLM | — | Approved |
| Share finalized New Enterprise form fields | EDP Team | — | Pending |
| Modify Existing Enterprise form with updated dropdowns & validations | Technical / Product Team | — | Planned |
| Define form selection logic and UI flow | UI/UX Team | — | Planned |
| Update data models for separate enterprise categories | Technical Team | — | Not Started |
| Prepare revised URS | Tech Team | — | Pending |
| Align CRP–EP field workflow with new structure | Operations Team | — | Pending |
| Prepare reporting format for both enterprise categories | Analytics Team | — | Planned |

## 5. Next Steps / Follow-Up

  EDP Team to share the complete New Enterprise form structure and fields.

  Technical team to revise application architecture to support dual form flows.

  Prepare an updated URS reflecting the bifurcation and form changes.

  Design separate dashboards and reports for existing and new enterprises.

  Schedule a follow-up meeting with UPSRLM for form approval and UI walkthrough.