# Minutes of Meeting (MoM) 2025/10/22

Project Title: Enterprise Sakhi Survey App

Client / Department: UPSRLM

Date: 22/10/2025

Location / Mode: Eldeco Corporate Tower

Prepared By: Mr. Ayush M Srivastava

## 1. Attendees

| Name | Role / Designation | Organization | Contact / Email |
| --- | --- | --- | --- |
| Mr. Prateek | EDP Lead | Enterprenuership Development Programme (EDP) | Nil |
| EDP Team | Marketting / Training Team | Enterprenuership Development Programme (EDP) | Nil |
| Mr. Sachin A Kumar | Project Manager BDO IT | BDO | Nil |
| Mr. Ayush M Srivastava | BDO Dev Team | BDO | Nil |

## 2. Meeting Objective & Agenda

Objective: To review and finalize the new and updated data requirements related to both Existing Enterprise and New Enterprise forms, and to discuss the newly drafted CRP-EP workflow for the Enterprise Sakhi Android Application, with a focus on CRP-EP master profiling, assignments, approvals, and training mapping.

Agenda Points:

- Review of CRP-EP master data requirements

- Discussion on structured data sections for CRP-EP profiling

- Finalization of Gram Panchayat assignment logic

- Review of DMM/DC appointment mapping

- Training module assignment requirements

- Theme selection and extensibility

- Review of drafted Enterprise Sakhi App workflow

- Recording of finalized inputs and next steps

## 3. Discussion Summary / Key Points

| Module / Area | Key Discussion / Requirement | Remarks |
| --- | --- | --- |
| CRP-EP Master Data Requirement | UPSRLM emphasized the need for a comprehensive CRP-EP master profile to be maintained within the application. | Foundational dataset |
| Basic Location Details | District, Block, Gram Panchayat, and Village details of CRP-EP to be captured as part of basic profiling. | Mandatory fields |
| SHG Details | Detailed SHG information including SHG code, SHG name, formation date, member code, and joining date to be recorded. | Identity linkage |
| CRP-EP Identity Information | Name, date of birth, designation in SHG/VO/CLF to be captured accurately. | Role clarity |
| Personal & Social Information | Social category, PVTG status, religion, gender, education, marital status, insurance, disability status, and family head status to be recorded. | Social profiling |
| Disability Information | Disability type to be captured as a subjective text field when disability status is marked “Yes”. | Conditional field |
| Family Details | Parent or spouse name and relation to be captured for identification purposes. | Verification support |
| Bank Details (Optional) | Bank account, IFSC, branch name, bank name, account opening date, and account type to be captured optionally. | Financial linkage |
| Contact & Identity | Mobile number mandatory; Aadhaar number, Aadhaar KYC information, and eKYC status to be optional. | Compliance-aware |
| Livelihood Details | Cadre role and primary livelihood mandatory; secondary and tertiary livelihood optional. | Livelihood mapping |
| Government Scheme Identifiers | NREGA Job Card, PMAY ID, SECC TIN, NRLM MIS ID, State MIS ID, eBK details to be captured. | System integration |
| Approval & Status Tracking | Approval status, approval date, active/inactive status, inactivation reason, and member type to be maintained. | Lifecycle management |
| Gram Panchayat Assignment | Mapping of CRP-EPs to assigned Gram Panchayats including assignment start and end dates. | Jurisdiction control |
| Multiple GP Handling | Provision to manage reassignment or multiple GP assignments over time. | Historical tracking |
| DMM/DC Appointment Mapping | Records of which DMM/DC appointed which CRP-EP, including district details and appointment date. | Administrative traceability |
| Training Module Assignment | Mapping of CRP-EPs to assigned training modules with optional completion dates. | Capacity building |
| Theme Selection | Primary theme confirmed as Non-Farm Livelihood (LH); system to allow additional themes in future. | Extensible design |
| Workflow Review | Newly drafted Enterprise Sakhi App workflow was discussed and reviewed in detail. | Inputs recorded |
| Workflow Alignment | Workflow aligns CRP-EP profiling, GP assignment, enterprise data capture, approval, and reporting. | Accepted |
| Form Dependency | CRP-EP master data must exist before enterprise data entry can begin. | Logical sequencing |
| Data Consistency | Structured dropdowns and validations required to maintain uniform data quality. | Quality assurance |
| System Objective | Application to function as a structured operational system, not merely a static data repository. | Strategic clarity |

## 4. Decisions / Action Items

| Action Item | Responsible Person / Team | Deadline | Status |
| --- | --- | --- | --- |
| Finalize CRP-EP master data schema | Technical / Product Team | — | Planned |
| Incorporate GP assignment module | Technical Team | — | Planned |
| Implement DMM/DC appointment mapping | Technical Team | — | Planned |
| Configure training module assignment | Product Team | — | Planned |
| Finalize dropdown values for social & livelihood fields | UPSRLM + Product Team | — | Pending |
| Integrate approval & status lifecycle | Technical Team | — | Planned |
| Update workflow documentation | Product Team | — | Pending |
| Reflect changes in URS / FRS | Documentation Team | — | Pending |

## 5. Next Steps / Follow-Up

  Finalize dropdown master values in coordination with UPSRLM and EDP teams.

  Design database structure for CRP-EP profiling and mapping modules.

  Align Android UI flow with approved workflow.

  Schedule a follow-up meeting for workflow validation and sign-off.