# Minutes of Meeting (MoM) 2025/11/01

Project Title: Enterprise Sakhi Survey App

Client / Department: UPSRLM

Date: 01/11/2025

Location / Mode: Eldeco Corporate Tower

Prepared By: Mr. Ayush M Srivastava

## 1. Attendees

| Name | Role / Designation | Organization | Contact / Email |
| --- | --- | --- | --- |
| Ms. Deepa Ranjan | Mission Director (MD) | UPSRLM | Nil |
| Farm LH Team Members | Farm LH Team Members | UPSRLM | Nil |
| Mr. Prateek | EDP Lead | Enterprenuership Development Programme (EDP) | Nil |
| EDP Team | Marketting / Training Team | Enterprenuership Development Programme (EDP) | Nil |
| Mr. Sachin A Kumar | Project Manager BDO IT | BDO | Nil |

## 2. Meeting Objective & Agenda

Objective: To review updated URS and finalize the requirement of introducing a third enterprise data capture form – “No Enterprise Form”, in addition to the Existing Enterprise and New / Proposed Enterprise forms, and to discuss additional dropdown and field-level changes required in the New Enterprise form for better categorization and analysis.

Agenda Points:

  Discussion on inclusion of “No Enterprise” category

  Purpose and scope of the No Enterprise form

  Impact on application flow and form selection logic

  Review of changes required in New Enterprise form

  Data consistency and reporting implications

  Confirmation of next steps and documentation updates

## 3. Discussion Summary / Key Points

| Module / Area | Key Discussion / Requirement | Remarks |
| --- | --- | --- |
| Form Architecture Update | UPSRLM confirmed the requirement to include three distinct forms in the Enterprise Sakhi App. | Structural enhancement |
| Form Categories Finalized | The application will now support: 1) Existing Enterprise, 2) New / Proposed Enterprise, and 3) No Enterprise. | Approved |
| No Enterprise Form – Purpose | To capture data of SHG members who do not have an existing enterprise and are not interested in starting a new one. | Coverage completeness |
| No Enterprise Form – Mandatory Inclusion | It was clarified that all surveyed SHG members must fall into one of the three categories. | No exclusion |
| Form Selection Logic | CRP-EP must select the enterprise status at the start of data entry, routing the flow to the relevant form. | Mandatory step |
| No Enterprise – Key Data Intent | The form will capture reasons for non-engagement in enterprise activities. | Diagnostic |
| No Enterprise – Reason Dropdown | Reasons such as lack of interest, lack of capital, household constraints, health issues, migration, or other. | To be finalized |
| No Enterprise – Willingness Indicator | A field to capture whether the member may be interested in enterprise activities in the future. | Forward planning |
| Minimal Data Capture | No Enterprise form will be short and minimal, avoiding detailed financial or product sections. | Efficiency |
| Impact on Analytics | Analytics and dashboards must distinctly show Existing, New, and No Enterprise counts. | Clear segmentation |
| New Enterprise Form – Field Refinement | Certain fields in the New Enterprise form require dropdown and structural changes. | Enhancement |
| Proposed Enterprise Type Update | Enterprise type dropdown to include refined categories and sub-categories. | Better classification |
| Investment Expectation Fields | Expected investment amount to be captured in predefined ranges instead of free text. | Standardization |
| Support Requirement Fields | Support requirements (finance, training, marketing, equipment) to be converted into multi-select dropdowns. | Analytical clarity |
| Training Requirement Update | Training needs to be categorized by domain and level. | Skill planning |
| Location & Resource Readiness | New fields to capture availability of workspace, raw material access, and market proximity. | Feasibility check |
| Conditional Logic | Certain fields in the New Enterprise form will appear conditionally based on previous selections. | UX improvement |
| Data Model Separation | All three forms to have separate but linked data structures. | Data integrity |
| CRP-EP Workflow Impact | CRP-EP training and workflow to be updated to include the third form option. | Field readiness |
| Reporting & Review | Reports to include distribution across all three enterprise categories at GP, Block, and District levels. | Governance |

## 4. Decisions / Action Items

| Action Item | Responsible Person / Team | Deadline | Status |
| --- | --- | --- | --- |
| Approve inclusion of No Enterprise form | UPSRLM | — | Approved |
| Finalize No Enterprise form fields & dropdown values | UPSRLM + EDP Team | — | Pending |
| Update New Enterprise form with revised dropdowns | Technical / Product Team | — | Planned |
| Modify form selection logic to support 3 flows | Technical Team | — | Planned |
| Update database schema for third form | Technical Team | — | Not Started |
| Revise analytics & dashboards | Analytics Team | — | Planned |
| Update CRP-EP workflow documentation | Product / Ops Team | — | Pending |
| Reflect changes in URS | Documentation Team | — | Pending |

## 5. Next Steps / Follow-Up

  EDP Team to share finalized field list for the No Enterprise form.

  Technical team to update application flow diagrams to include three-form routing.

  Documentation team to revise URS reflecting the expanded form architecture.

  Prepare CRP-EP workflow document covering all three enterprise categories and updated fields.

  Schedule a follow-up meeting with UPSRLM for final approval of all forms.