# Minutes of Meeting (MoM) 2025/11/07

Project Title: EPSakhi App

Client / Department: UPSRLM

Date: 07/11/2025

Location / Mode: Eldeco Corporate Tower

Prepared By: Mr. Sachin Mishra

## 1. Attendees

| Name | Role / Designation | Organization | Contact / Email |
| --- | --- | --- | --- |
| Mr. Sachin Mishra | Project Head | BDO | Nil |
| Mr. Gauri Shankar | Training Management Staff | UPSRLM | Nil |
| Mr. Vijendra Chirgainya | DMM Bijnor | UPSRLM | Nil |
| Mr. Prateek | EDP Team | EDP | Nil |

## 2. Meeting Objective & Agenda

Objective: Exhibition of Currently Developed App Demo

Agenda Points: Review of Beneficiary Enterprise module changes, addition of new fields, form restructuring, photo upload policy.

## 3. Discussion Summary / Key Points

| Module / Area | Key Discussion / Requirement | Remarks |
| --- | --- | --- |
| Beneficiary Enterprise Status | Add flag for status |  |
| Enterprise Form | Un-approved: limited fields; Approved: full form required. Add captions under checkboxes and 'Production Capacity per month' caption. |  |
| Drop Downs | Enterprise Type, Ownership Type, Product Services, Raw Material Type, Machinery Equipment (add 'Others'), Workplace Type, Electricity Available, Water Available. |  |
| Certificate Registration | Appear from database. Yes → choose certificate; No → nothing; Others → specify. | Data required from UPSRLM |
| Transport Availability dropdown | Yes/No/Need help? If Yes → Can you send product to Bijnor CLF? |  |
| Source of Investment dropdown | CCL, CIF, Livelihood Fund, CEF, Others (specify). |  |
| Government Subsidies dropdown | New Field: Have you received govt subsidies/financial assistance? (Yes/No). If Yes → specify dept & scheme. |  |
| Loan Details dropdown | Expandable (Yes/No). Each loan: Institution, Amount, Repayment Status. |  |
| Marketing Channels dropdown | Retail, Online, Exhibition, Others (specify). |  |
| Marketing Challenges dropdown | Dropdown from department. Add/Delete rows allowed. | Data required from UPSRLM |
| Training Received dropdown | Yes/No. If Yes → Institution (Dropdown: NABARD, UPSDM, Others), Subject, Duration. | Data required from UPSRLM |
| Future Training Requirement dropdown | Yes/No. If Yes → specify required training. |  |
| Institutional Support dropdown | NRLM/SRLM/Others (If Others → specify). |  |
| Financial Coordination | Rename to Financial Linkage. Bank, Micro Finance, NBFC, Others (specify). |  |
| Market Linkages dropdown | ONDC, E-Commerce, Exhibition, Others (specify). |  |
| Required Support dropdown | Finance, Training, Advertisement, Equipment, Others (specify). |  |
| Expansion Plan dropdown | New Product, E-commerce, Employment, Others (specify). |  |
| Photos Section | Allow MAX 3 photos per field. |  |
| Annual Net Profit | Change label from Profit Percentage → Annual Net Profit. |  |
| Packaging & Branding | Include photos for open/close box (mandatory), if others then max 3. |  |
| Machinery & Equipment | Separate 'Existing' and 'Required' sections; database fetch for existing. | Data required from UPSRLM |
| Year of Establishment | Numeric counter input required. |  |
| Mapping – Lakhpati Didi | Beneficiaries with annual turnover (Calculated by Net income/Profit) ≥ ₹1,00,000 mapped to Lakhpati Didi database. | Data required from UPSRLM |

## 4. Decisions / Action Items

| Action Item | Responsible Person | Deadline | Status |
| --- | --- | --- | --- |
| Implement all discussed new fields and dropdowns in Enterprise Form | BDO Development Team | TBD | Pending |
| Add validation logic for Approved/Un-approved forms | BDO Development Team | TBD | Pending |
| Add captions, dropdowns, and conditional inputs | BDO Development Team | TBD | Pending |
| Implement Loan and Marketing expandable fields | BDO Development Team | TBD | Pending |
| Update field labels: Financial Coordination → Financial Linkage, Profit Percentage → Annual Net Profit | BDO Development Team | TBD | Pending |
| Add photo upload limit (max 3 per field) | BDO Development Team | TBD | Pending |
| Clear concept regarding the mapping logic for Lakhpati Didi (turnover ≥ ₹1L) | UPSRLM | TBD | Pending |
| Details for certificates and machinery list | UPSRLM | TBD | Pending |

## 5. Data Required from UPSRLM

- Certificate Registration list (to be fetched from UPSRLM database)

- Machinery and Equipment existing data (from UPSRLM database)

- Training Institution master data (NABARD, UPSDM, etc.)

- Departmental dropdowns for Marketing Challenges

- Concept clarity for Lakhpati Didi Mapping

- Other reference lists linked with Enterprise module (if any)

## 6. Next Steps / Follow-Up

- BDO Development Team to prepare updated UI/UX flow incorporating all changes.

- Development team to implement and test new Enterprise module within next sprint.

- Follow-up demo with UPSRLM officials post-implementation.

- Backend logic for Lakhpati Didi mapping to be validated with sample data.

- Final review meeting with UPSRLM planned after deployment of updated version.