# Minutes of Meeting (MoM) 2025/11/17

Project Title: Enterprise Sakhi Survey App

Client / Department: UPSRLM

Date: 17/11/2025

Location / Mode: Eldeco Corporate Tower

Prepared By: Mr. Ayush M Srivastava

## 1. Attendees

| Name | Role / Designation | Organization | Contact / Email |
| --- | --- | --- | --- |
| Mr. Prateek | EDP Lead | Enterprenuership Development Programme (EDP) | Nil |
| EDP Team | Marketting / Training Team | Enterprenuership Development Programme (EDP) | Nil |
| Mr. Sachin A Kumar | Project Manager BDO IT | BDO | Nil |
| Mr. Ayush M Srivastava | BDO Dev Team | BDO | Nil |

## 2. Meeting Objective & Agenda

Objective: To review and finalize the new and updated data requirements related to both Existing Enterprise and New Enterprise forms, and to discuss the newly drafted CRP-EP workflow for the Enterprise Sakhi Android Application, with a focus on CRP-EP master profiling, assignments, approvals, and training mapping.

Agenda Points:

  Review of new dropdowns and field definitions

  Confirmation of conditional logic and expandable sections

  Photo upload rules and validations

  Financial, marketing, and support-related field standardization

  Applicability across Existing, New, and No Enterprise forms

  CRP-EP data format issue and future data submission protocol

  Confirmation of next steps

## 3. Discussion Summary / Key Points

| Module / Area | Key Discussion / Requirement | Remarks |
| --- | --- | --- |
| Form Field Update – Overall | EDP Team shared a comprehensive set of finalized dropdowns, conditional logic, and validations to be implemented. | Approved |
| Applicability Scope | All newly shared fields and rules are to be implemented across all three forms, wherever logically applicable. | Mandatory |
| Enterprise Type Dropdown | Standardized enterprise categories including Manufacturing, Service, Trading, Agri-based, Livestock-based, Home-based, and Others (with description). | Classification |
| Ownership Type Dropdown | Ownership options expanded to include Individual, Partnership, SHG-based, Family-owned, Women Entrepreneur, and Others. | Data clarity |
| Product / Services Dropdown | Predefined product/service categories with “Others” option for flexibility. | Uniform reporting |
| Raw Material Type Dropdown | Structured raw material categories including fabric, wood, metal, plastic, food material, paper, clay/ceramic, natural/organic, and others. | Resource mapping |
| Machinery & Equipment Dropdown | Machinery list standardized with an “Others” option for manual entry. | Asset profiling |
| Workplace Type Dropdown | Workplace types finalized including home-based, rented, own workspace, SHG center, community workspace, mobile, and others. | Infrastructure |
| Electricity Availability | Electricity availability to be captured as Yes / No / Partial / Irregular / Other. | Readiness check |
| Water Availability | Water availability to be captured as Yes / No / Limited / Other. | Infrastructure |
| Transport Availability | Transport availability dropdown finalized with conditional logic. | Logistics |
| Conditional Logic – Transport | If “Yes” selected, an additional question appears: Can you send products to CLF? | Conditional |
| Source of Investment Dropdown | Investment sources standardized (CCL, CIF, Livelihood Fund, CEF, Others). | Financial mapping |
| Government Subsidy Field | Yes/No dropdown with conditional capture of Department Name and Scheme Name if “Yes”. | Conditional |
| Loan Taken Field | Yes/No dropdown with expandable loan section for multiple loans. | Complex data |
| Loan Entry Structure | Each loan entry includes institution type, loan amount, repayment status, with add/delete options. | Repeatable |
| Marketing Channels | Multi-select dropdown (Retail, Online, Exhibition, Others). | Sales analytics |
| Future Training Requirement | Yes/No dropdown with conditional text field capturing training details. | Capacity planning |
| Institutional Support | Dropdown including NRLM, SRLM, Others with conditional text input. | Ecosystem |
| Financial Linkage | Dropdown options Bank, Microfinance, NBFC, Others. | Credit linkage |
| Market Linkages | Multi-select options including ONDC, E-commerce, Exhibition, Others. | Market access |
| Required Support | Multi-select support needs (Finance, Training, Advertisement, Equipment, Others). | Program design |
| Expansion Plan | Multi-select options (New Product, E-commerce, Employment, Others). | Growth tracking |
| Photo Upload Rules | Each relevant section allows maximum 3 photos with strict validation. | Evidence |
| Photo Format Validation | Only JPEG/PNG formats accepted; error shown if limit exceeded. | Quality control |
| Annual Net Profit Field | Numeric input capturing last 12 months’ net profit in INR only. | Financial metric |
| Packaging & Branding Photos | Mandatory Open Box and Close Box photos (1 each), optional Others (max 3). | Compliance |
| Photo Submission Validation | Form submission blocked until mandatory photos are uploaded. | Enforcement |
| Year of Establishment Field | Numeric counter input (YYYY) with validation against future years and invalid ranges. | Data integrity |
| CRP-EP Data Receipt Issue | List of CRP-EPs received from Soumy Sir (Bhadohi) had incorrect format. | Issue noted |
| CRP-EP Data Standardization | It was decided that a new, standardized CRP-EP data format will be shared by the technical team for future submissions. | Action agreed |
| ID Creation Dependency | CRP-EP user ID creation will depend strictly on data received in the approved format only. | Control |

## 4. Decisions / Action Items

| Action Item | Responsible Person / Team | Deadline | Status |
| --- | --- | --- | --- |
| Approve new dropdowns & conditional logic | UPSRLM | — | Approved |
| Implement updated fields across all 3 forms | Technical Team | — | Planned |
| Implement expandable loan & photo modules | Technical Team | — | Planned |
| Enforce validation & error messaging rules | Technical Team | — | Planned |
| Update SRS with finalized fields | Documentation Team | — | Pending |
| Design standardized CRP-EP data format | Technical / Data Team | — | Planned |
| Share CRP-EP data format with districts | UPSRLM / Tech Team | — | Pending |
| Re-collect CRP-EP data for ID creation | District Teams | — | Pending |

## 5. Next Steps / Follow-Up

  Technical team to implement all finalized dropdowns, conditional logic, and validations in the app.

  Documentation team to update SRS, and Data Dictionary accordingly.

  Prepare and circulate standard CRP-EP master data format for future data collection.

  Re-initiate CRP-EP ID creation once data is received in the correct format.

  Schedule a follow-up meeting for form implementation review and sign-off.