# Minutes of Meeting (MoM) 2025/11/20

Project Title: Enterprise Sakhi Survey App

Client / Department: UPSRLM

Date: 20/11/2025

Location / Mode: Eldeco Corporate Tower

Prepared By: Mr. Ayush M Srivastava

## 1. Attendees

| Name | Role / Designation | Organization | Contact / Email |
| --- | --- | --- | --- |
| Mr. Kumar Pratik | EDI Head | EDI | Nil |
| Mr. Soumy | EP Sakhi Management Staff | UPSRLM | Nil |
| Mr. Sachin A Kumar | Project Manager BDO IT | BDO | Nil |
| Mr. Ayush M Srivastava | BDO Dev Team | BDO | Nil |

## 2. Meeting Objective & Agenda

Objective: To explain and discuss the integration approach between the Enterprise Sakhi system and LokOS, and to finalize a standardized data structure and headers for CRP-EP (Sukshm Udyam Sakhi) geography mapping, enabling accurate user ID creation, jurisdiction mapping, and synchronization with LokOS identifiers.

Agenda Points:

  Overview of LokOS integration concept and dependency

  Mapping of CRP-EP (Sukshm Udyam Sakhi) with LokOS entities

  Review of new CRP-EP geography mapping headers

  Clarification on multiple Gram Panchayat mapping

  Alignment of SHG, CLF, and Member Codes with LokOS

  Confirmation of data flow and next steps

## 3. Discussion Summary / Key Points

| Module / Area | Key Discussion / Requirement | Remarks |
| --- | --- | --- |
| LokOS Integration Overview | The Enterprise Sakhi system will integrate with LokOS to ensure consistency of SHG, CLF, and member identifiers. | Strategic dependency |
| Purpose of Integration | Integration is required to avoid duplication, ensure data authenticity, and enable seamless cross-system reference. | Governance |
| CRP-EP as Sukshm Udyam Sakhi | CRP-EPs will be treated as Sukshm Udyam Sakhis within the Enterprise Sakhi system. | Terminology alignment |
| Geography Mapping Requirement | Each Sukshm Udyam Sakhi must be mapped accurately to their District, Block, CLF, Gram Panchayat(s), and SHGs. | Mandatory |
| Multiple GP Mapping | It was clarified that a single CRP-EP may be mapped to more than one Gram Panchayat. | Supported |
| Standardized Data Sheet | A new Geography Mapping format was discussed and finalized for receiving CRP-EP data. | Approved |
| District & Block Fields | District and Block names to be provided as per official administrative naming. | Validation required |
| CLF Information | CLF Name and CLF Code (LokOS CLF Code) to be mandatorily captured. | LokOS linkage |
| Sukshm Udyam Sakhi Details | Name, social category (GEN/OBC/SC/ST), and sub-category (Divyang/Widow) to be recorded. | Social profiling |
| SHG Information | SHG Name and SHG MIS Code (LokOS SHG Code) to be provided for linkage. | Master mapping |
| Member Identification | Member Code / LokOS SHG Member Code to be used as the primary member identifier. | Key field |
| Mobile Number | Mobile number to be mandatory for CRP-EP contact and login linkage. | Authentication |
| Mapped Gram Panchayats | Gram Panchayat names along with GP codes to be provided; multiple GPs to be comma-separated. | Many-to-many |
| Example Mapping Clarification | Example shared showing mapping of one CRP-EP to multiple GPs with GP codes. | Reference |
| Header Duplication Clarification | Final column to capture Mapped Gram Panchayats (Name + Code) in a standardized text format. | Clean data |
| ID Creation Dependency | CRP-EP user ID creation will strictly depend on data received in this finalized format. | Enforced |
| LokOS Code Priority | Wherever available, LokOS codes will be treated as the source of truth. | Authority |
| Future Synchronization | This structure will allow future automated sync with LokOS datasets. | Scalability |

## 3. Finalized CRP-EP (Sukshm Udyam Sakhi) Geography Mapping Headers

The following headers were discussed and finalized for future data submission:

- District

- Block

- CLF Name

- Gram Panchayat

- Sukshm Udyam Sakhi Name

- Category (General / OBC / SC / ST)

- Sub-category (Divyang / Widow)

- SHG Name

- SHG MIS Code / LokOS SHG Code

- Mobile Number

- Mapped Gram Panchayats (More than one allowed)

- Member Code / LokOS SHG Member Code

- CLF Code / LokOS CLF Code

- Mapped Gram Panchayats (Name + Code)

Example Format:
ABHAYPUR - 3135512, AJMINE DHER - 3135513, ALAMPUR FATEHPUR - 3135514

## 4. Decisions / Action Items

| Action Item | Responsible Person / Team | Deadline | Status |
| --- | --- | --- | --- |
| Approve LokOS integration approach | UPSRLM | — | Approved |
| Finalize CRP-EP geography mapping headers | UPSRLM + Tech Team | — | Approved |
| Share standardized data format with districts | UPSRLM | — | Pending |
| Re-collect CRP-EP data in approved format | UPSRLM District Teams | — | Pending |
| Implement LokOS code validation in system | Technical Team | — | Planned |
| Use LokOS codes as primary reference IDs | Technical Team | — | Planned |
| Update SRS & Data Dictionary | Documentation Team | — | Pending |

## 5. Next Steps / Follow-Up

  Configure backend to validate and store LokOS codes.

  Proceed with CRP-EP ID generation only after validated data receipt.

  Plan a follow-up meeting for LokOS integration readiness review.