# Minutes of Meeting (MoM) 2025/11/27

Project Title: Enterprise Sakhi Survey App

Client / Department: UPSRLM

Date: 27/11/2025

Location / Mode: Eldeco Corporate Tower

Prepared By: Mr. Ayush M Srivastava

## 1. Attendees

| Name | Designation | Organization | Contact |
| --- | --- | --- | --- |
| Ms. Shilpi | Technical Support | BDO | Nil |
| Mr. Sachin Mishra | Head Project Manager | BDO | Nil |
| Mr. Ayush M Srivastava | Software Developer | BDO | Nil |
| Mr. Kumar Prateek | EDP Head | Enterprenuer Development Programme (EDP) | Nil |

## 2. Meeting Objective & Agenda

Objective: To review, record, and finalize the sector-wise and sub-category-wise enterprise types shared by the EDP Team, covering potential livelihood and business opportunities in Uttar Pradesh, and to confirm their implementation as standardized “Enterprise Type / Sector” masters across all three forms of the EP Sakhi application.

Agenda Points

- Review of sector-wise potential enterprise opportunities

- Validation of investment ranges and licensing indicators

- Finalization of enterprise type master list for application forms

- Discussion on target customer classification

- Packaging & branding status capture requirement

- Confirmation of implementation scope and next steps

## 3. Discussion Summary / Key Points

| Module / Area | Key Discussion / Requirement | Remarks |
| --- | --- | --- |
| Purpose of Sector Inputs | EDP Team shared a comprehensive list of potential enterprise opportunities in Uttar Pradesh for SHG women. | Reference master |
| Applicability Across Forms | All sector and sub-category options are to be implemented across Existing, New, and No Enterprise forms. | Mandatory |
| Sector as Enterprise Type | Sector classification will act as the primary Enterprise Type master in the application. | Structural |
| Investment Range Capture | Indicative investment ranges to be stored as reference metadata (not mandatory numeric input). | Informational |
| License / Certification Info | Licensing requirements to be displayed as guidance text (not validation-blocking). | Advisory |
| Agriculture & Allied Activities | Multiple agri-based enterprises such as organic farming, dairy, poultry, fisheries, composting, floriculture, and medicinal plants approved. | Approved |
| Food Processing & Snacks | Processing units such as pickles, bakery, spices, flour mills, dairy products, RTE foods, oils, and frozen foods approved. | High priority |
| Handicraft & Traditional Arts | ODOP-aligned crafts including Banarasi saree, chikankari, terracotta, bamboo, jute, jewellery, toys, and paper mache approved. | Cultural linkage |
| Service-Based Enterprises | Service activities like tailoring, beauty salons, coaching, photography, cyber cafés, event decoration, and home services approved. | Approved |
| Waste Management & Eco-Friendly Ventures | Paper bags, cloth bags, plastic/e-waste recycling, composting approved as green enterprises. | Sustainability |
| Government-Supported Enterprises | Solar lamp assembly, rural tourism, homestays, ayurvedic products, handloom cooperatives approved. | Scheme-linked |
| Household & Personal Care Products | Candle, agarbatti, soap, detergent, shampoo, cosmetics manufacturing approved. | Approved |
| Micro Manufacturing Units | Paper plates, LED bulbs, stationery, eco-disposables, chalk/marker units approved. | Approved |
| Textile & Apparel Enterprises | Wool weaving, bedsheets, T-shirt printing, school uniforms, carpet weaving approved. | Approved |
| Animal Husbandry & Agri-Based | Pig farming, emu farming, duckery, poultry incubation, organic produce approved. | Approved |
| E-commerce & Online Businesses | Online handicraft sales, home-based bakery via platforms, dropshipping, print-on-demand, YouTube channels approved. | Digital focus |
| Renewable Energy & Green Tech | Solar installation, biogas plants, EV charging stations, waste recycling units approved. | Future-ready |
| Tourism & Local Experience | Homestays, heritage walks, rural camps, river tours, organic farm tourism approved. | Livelihood diversity |
| Transport & Logistics | E-rickshaw rental, pack & move, courier delivery, bike rental, farm equipment rental approved. | Mobility |
| Innovative & Miscellaneous | Toy libraries, DIY workshops, community kitchens, pet grooming, digital marketing, resale, invitation design approved. | Innovation |
| Target Customer Classification | Customer types finalized as Local Rural Consumers, Traders/Market Vendors, Urban Consumers, Online Customers, Institutional Buyers. | Marketing |
| Packaging & Branding Status | Mandatory Yes/No field to capture whether packaging & branding is present. | Required |

4. Target Customer Categories (Finalized)

- The following Target Customer categories will be configured in the application:

- Local Rural Consumers – Rural households, farmers, schools, anganwadi centers, panchayat offices

- Shopkeepers & Market Vendors – Local retailers, haats, wholesale buyers

- Urban Consumers – City-based buyers preferring traditional or organic products

- Online Customers – Buyers from ONDC, Flipkart, Meesho, and similar platforms

- Institutional Buyers – Government departments, NGOs, corporates, CSR institutions

5. Packaging & Branding Status

- Field Type: Dropdown (Yes / No)

- Purpose: To capture whether the enterprise has basic packaging and branding in place

- Applicability: All three forms (where enterprise/product is applicable)

## 6. Decisions / Action Items

| Action Item | Responsible Person / Team | Deadline | Status |
| --- | --- | --- | --- |
| Approve sector-wise enterprise master list | UPSRLM | — | Approved |
| Implement sectors & sub-categories in all forms | Technical Team | — | Planned |
| Configure sector metadata (investment, license info) | Technical / Product Team | — | Planned |
| Update Data Dictionary with sector masters | Documentation Team | — | Pending |
| Enable sector-wise analytics & reporting | Analytics Team | — | Planned |

## 7. Next Steps / Follow-Up

  Technical team to configure finalized sector and sub-category masters in the EP Sakhi application.

  Documentation team to update SRS, and Data Dictionary accordingly.

  Analytics team to design sector-wise dashboards and reports.

  Schedule a follow-up meeting for final validation and sign-off of enterprise type configuration.