# Minutes of Meeting (MoM) 2025/12/20

Project Title: Enterprise Sakhi Survey App

Client / Department: UPSRLM

Date: 20/12/2025

Location / Mode: Eldeco Corporate Tower

Prepared By: Mr. Ayush M Srivastava

## 1. Attendees

| Name | Designation | Organization | Contact |
| --- | --- | --- | --- |
| Mr. Sachin Mishra | Head Project Manager | BDO | Nil |
| Mr. Ayush M Srivastava | Software Developer | BDO | Nil |
| Mr. Soumy | EPSakhi Management Team | UPSRLM | Nil |

## 2. Meeting Objective & Agenda

Objective: To formally receieve the receipt of CRP-EP master data for Lucknow district in PDF and Excel formats (as shared by Soumy Sir), confirm its alignment with the standardized headers provided earlier, and to finalize a structured testing plan, including testing roadmap, phases, and timelines, for the EP Sakhi application prior to wider rollout.

Agenda Points:

  Confirmation of Lucknow district CRP-EP data

  Review of data format compliance with approved headers

  Usage of received data for system testing

  Finalization of testing scope and phases

  Preparation of testing roadmap and timeline

  Next steps toward UAT and rollout readiness

## 3. Discussion Summary / Key Points

| Module / Area | Key Discussion / Requirement | Remarks |
| --- | --- | --- |
| CRP-EP Data Receipt | Soumy Sir shared PDF and Excel-based CRP-EP data for Lucknow district. | Received |
| Data Coverage | The dataset includes CRP-EP master details with all standardized headers previously shared by the technical team. | Compliant |
| Header Validation | Fields such as District, Block, CLF Name & Code, SHG Name & MIS Code, Member Code (LokOS), Mobile Number, and Mapped Gram Panchayats are present. | Verified |
| Multiple GP Mapping | Data includes CRP-EPs mapped to multiple Gram Panchayats, as per approved format. | Supported |
| Data Formats | Excel file to be used for system upload and testing; PDF to be used as reference and verification artifact. | Accepted |
| District Scope | Lucknow district to be treated as pilot district for testing and validation. | Approved |
| ID Creation Readiness | Data is suitable for CRP-EP user ID creation and jurisdiction mapping. | Ready |
| Testing Dependency | This dataset will act as the primary test dataset for end-to-end testing. | Confirmed |
| Testing Requirement | A formal testing plan with roadmap and timeline is required before expanding to other districts. | Mandated |
| Testing Ownership | QA and Technical teams to jointly execute testing with UPSRLM oversight. | Assigned |

## 4. Decisions / Action Items

| Action Item | Responsible Team | Status |
| --- | --- | --- |
| Accept Lucknow CRP-EP data for testing | UPSRLM | Approved |
| Use Lucknow as pilot district | UPSRLM | Approved |
| Prepare test environment & upload data | Technical Team | Planned |
| Execute phased testing roadmap | QA + Technical Team | Planned |
| Conduct UAT with UPSRLM | QA + UPSRLM | Planned |
| Prepare testing & sign-off documents | Documentation Team | Pending |

## 5. Next Steps / Follow-Up

- Technical team to load Lucknow CRP-EP data into test environment

- QA team to initiate Phase-1 testing immediately

- Weekly testing status reviews with UPSRLM

- Post-UAT sign-off, prepare district-wise rollout strategy