# Minutes of Meeting (MoM) 2026/01/02

Project Title: Enterprise Sakhi Survey App

Client / Department: UPSRLM

Date: 02/01/26

## 1. Attendees

| Name | Designation | Organization |
| --- | --- | --- |
| Sh. Janmejay Shukla | Joint Mission Director(JMD) | UPSRLM |
| Sh. Satyajeet Shukla | State Mission Head(Enterprise Promotion) | UPSRLM |
| Sh. Naveen | Member | Farm LH Thematic Team |
| Sh. Soumy Mishra | Member | Non-Farm LH Thematic Team |
| Mr. Kumar Pratik | Head | EDP Team |
| Mr. Sachin Mishra | Head Project Manager | BDO |
| Mr. Ayush M Srivastava | Software Developer | BDO |
| Ms. Haripriya Sharma | Technical Support | BDO |

## 2. Meeting Objective & Agenda

Objective: To review, record, and finalize the sector-wise and sub-category-wise enterprise types shared by the EDP Team, covering potential livelihood and business opportunities in Uttar Pradesh, and to confirm their implementation as standardized “Enterprise Type / Sector” masters across all three forms of the EP Sakhi application.

Agenda Points

- Review of sector-wise potential enterprise opportunities

- Validation of investment ranges and licensing indicators

- Finalization of enterprise type master list for application forms

- Discussion on target customer classification

- Packaging & branding status capture requirement

- Confirmation of implementation scope and next steps

## 3. Discussion Summary / Key Points

| ## Form Name | ## Module / Area | ## Key Discussion / Requirement |
| --- | --- | --- |
| ## NO ENTERPRISE FORM | ## Enterprise Status | ## Ask whether member is engaged in any income-generating / financial activity. |
|  | ## Wage Employment | ## Ask if member is interested in wage employment. |
|  | ## Wage Employment Location | ## Question in Hindi: “आप किस क्षेत्र में रोज़गार पाना चाहती हैं?” |
|  | ## Skill Training Requirement | ## Change question to: “Do you require skill training?” |
|  | ## Training Type Preference | ## Add option: Residential / Non-Residential |
|  | ## Preferred Training Location | ## Add State field in location dropdown. |
|  | ## If Training Not Required | ## Additional fields: Department / Training Days / Location |
|  | ## Market Linkage | ## Capture Raw Material Procurement & Market Access details |
|  | ## CIF Loan Details | ## Add Repayment Status (Fully Repaid / Partially Repaid / Not Repaid) |
|  | ## CIF Loan Amount Returned | ## Capture Amount Returned and auto-calculate Remaining Loan Amount |
|  | ## Support Requirement Section | ## Rename heading to “What support do you need?” with textbox. |
|  | ## Mentorship Support Question | ## Remove from form. |
|  | ## Digital / E-Market Support | ## Remove from form. |
|  | ## Sector List Update | ## Add Jaggery Production in Food Processing & Broom in FMCG |
| ## NEW ENTERPRISE FORM | ## Enterprise Status | ## Confirm if member is involved in any economic activity. |
|  | ## Wage Employment | ## Ask if interested in wage employment. |
|  | ## Wage Employment Location | ## Question in Hindi: “आप किस क्षेत्र में रोज़गार पाना चाहती हैं?” |
|  | ## Skill Training Requirement | ## Change wording to skill training question. |
|  | ## Training Type Preference | ## Add Residential / Non-Residential |
|  | ## Preferred Training Location | ## Add State field |
|  | ## If Training Not Required | ## Ask Department / Days / Location |
|  | ## Market Linkage Section | ## Capture Raw Material Procurement & Market Linkage details |
|  | ## CIF Loan Details | ## Repayment Status dropdown + Amount Returned + Auto Remaining |
|  | ## Support Requirement Section | ## Rename to “What support do you need?” |
|  | ## Mentorship Support Question | ## Remove from form. |
|  | ## Digital E-Market Support | ## Remove from form. |
|  | ## Sector Updates | ## Add Jaggery Production & Broom options |
| ## EXISTING ENTERPRISE FORM | ## Section Re-Ordering | ## Move Section 3 → Section 2 and current Section 2 → Section 3 |
|  | ## Basic Information | ## Add question: “What licenses do you have?” |
|  | ## Products & Services | ## Add field: Source of Raw Material |
|  | ## Product Pricing | ## Add MRP of Product |
|  | ## Sales Data | ## Make Average Sales auto-calculated |
|  | ## Loan & Subsidy Details | ## Add: Bank Name (dropdown), Branch Name, Amount Repaid, Pending Amount |
|  | ## Training & Skills | ## Add: “Do you know any nearby industries related to your enterprise?” |
|  | ## Wage Employment | ## Keep wage employment question |
|  | ## Wage Employment Location | ## Ask Hindi location preference question |
|  | ## Skill Training Requirement | ## Convert to Do you require skill training? |
|  | ## Training Type Preference | ## Add Residential / Non-Residential |
|  | ## Training Location | ## Add State field |
|  | ## Market Linkage | ## Add Raw Material Procurement & Market Access details |
|  | ## CIF Loan Details | ## Add repayment status + auto remaining loan |
|  | ## Support Requirement Section | ## Rename to “What support do you need?” |
|  | ## Mentorship Support Question | ## Remove from form |
|  | ## Digital E-Market Support | ## Remove from form |
|  | ## Sector Additions | ## Add Jaggery Production & Broom |