# Minutes of Meeting (MoM) 2026/01/07

Project Title: Enterprise Sakhi Survey App / EPSMS (Enterprise Sakhi Management System)

Client / Department: UPSRLM

Date: 07/01/26

## 1. Attendees

| Name | Designation | Organization |
| --- | --- | --- |
| Ms. Deepa Ranjan | Mission Director(MD) | UPSRLM |
| Sh. Janmejay Shukla | Joint Mission Director(JMD) | UPSRLM |
| Sh. Acharya Shekhar | State Mission Manager(Non-Farm Livelihood) | UPSRLM |
| Sh. Naveen | Member | Farm LH Thematic Team |
| Mr. Kumar Pratik | Head | EDP Team |
| Mr. Sachin Mishra | Head Project Manager | BDO |
| Mr. Ayush M Srivastava | Software Developer | BDO |
| Ms. Shilpi Raizada | Technical Support | BDO |

## 2. Meeting Objective & Agenda

Objective: To review, record, and finalize the sector-wise and sub-category-wise enterprise type forms, covering potential livelihood and business opportunities in Uttar Pradesh, and to confirm their implementation as standardized “Enterprise Type / Sector” masters across all three forms of the EP Sakhi application.

Agenda Points

- Review of sector-wise potential enterprise opportunities

- Validation of investment ranges and licensing indicators

- Finalization of enterprise type master list for application forms

- Discussion on target customer classification

- Packaging & branding status capture requirement

- Confirmation of implementation scope and next steps

## 3. Discussion Summary / Key Points

| S.No. | Change / Requirement | Applicable Area | Suggested By | Action Owner | Dependency / Input Needed | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Unique identification & priority display for PLD members across app | Android Survey App (All member listings) | MD Ma’am | Technical Team | Confirmation on PLD visual marker (icon/tag/color) | Pending |
| 2 | Initiate EPSMS Dashboard development with field observation | EPSMS Dashboard | MD Ma’am | PMU + Tech Team | Field visit plan & sample data | Pending |
| 3 | Increase minimum survey target from 50 to 100 | Survey Targets | Pratik Sir | PMU Team | None | Approved |
| 4 | Replace full form of CM Yuva Scheme with “CM Yuva Scheme” | MSME Section | MD Ma’am | Technical Team | None | Approved |
| 5 | Add/Delete row style for capturing multiple licenses | All Forms | JMD Sir | Technical Team | License dropdown list | Pending |
| 6 | Remove Wage Employment section from No Enterprise Form | No Enterprise Form | MD Ma’am | Technical Team | Field verification by UPSRLM | Pending |
| 7 | Capture Cadre participation (Yes/No + Cadre name) | All Forms | MD Ma’am | Technical Team | Cadre master list | Pending |
| 8 | Capture Designatory role (Yes/No + Designation) | All Forms | MD Ma’am | Technical Team | Designation master list | Pending |
| 9 | Rename “CIF Fund Detail” to “Mandatory SHG Funds Section” | All Forms | JMD Sir | Technical Team | None | Approved |
| 10 | Schedule next review presentation post implementation | Review Cycle | Pratik Sir | PMU Team | Completion of all form changes | Pending |
| 11 | Change question to “Do you require skill training?” | Training Section – All Forms | JMD Sir | Technical Team | None | Approved |
| 12 | Revamp Support Required section to single multi-select parent-child question | All Forms | JMD Sir | Technical Team | Support category hierarchy | Pending |
| 13 | Capture Product Pricing (MRP) per product | Existing Enterprise Form | JMD Sir | Technical Team | None | Approved |
| 14 | Change training question to industry awareness question | Training Section – All Forms | JMD Sir | Technical Team | None | Approved |
| 15 | Implement full English–Hindi translations across app | Entire Application | MD Ma’am | Technical Team | Final Hindi text approval | Pending |

## 4. Dropdown Lists / Data Required

| S.No. | Data Required | Purpose / Where Used | To Be Provided By |
| --- | --- | --- | --- |
| 1 | License Types List (e.g., UAN, GST, FSSAI, Trade License, etc.) | Add/Delete License Section | Pratik Sir |
| 2 | Cadre Master List (explicit list of all cadres) | Cadre selection dropdown | Pratik Sir |
| 3 | Designation Master List (President, Treasurer, Secretary, etc.) | Designatory dropdown | Pratik Sir |

## 5. Data Observation / Field Visit related inputs

| Input Type | Source | Usage |
| --- | --- | --- |
| Survey filling patterns | SU Sakhi field visits | Dashboard behavior & UX insights |
| Common data errors / skips | Field observations | Validation rules |
| Frequently selected options | Live survey data | Dashboard KPIs & trends |