Project Charter Document

(Project Charter for PMU for the Development of an Integrated MIS for effective implementation and Monitoring of Programs under UPSRLM, Lucknow/Project Inception Report)

Version 0.1

25th Feb 2026

Change Record

| Date Approved | Author | Version | Change Description |
| --- | --- | --- | --- |
|  | Sachin Kumar | 0.1 | Document Created |
|  | Ayush Shrivastava | 0.1 | Document Created |
|  | Sarfaraz Ali | 0.2 | UPSRLM Comments Updated |
|  | Vineet Rai | 0.3 | UPSRLM Comments Updated |

Supporting Documents

| Date Approved | Document Title | Document Reference |
| --- | --- | --- |
|  | RFP | UPLC RFP released for PMU |
|  | RFP & Corrigendum | UPLC Corrigendum released for PMU |

Review

| Name | Role | Date | Comments | Signature |
| --- | --- | --- | --- | --- |
| Ms. Niti Shrivastav |  |  |  |  |

Sign Off

| Name | Role | Date | Comments | Signature |
| --- | --- | --- | --- | --- |
| Ms. Niti Shrivastav |  |  |  |  |

Contents

1. Introduction	3

2. Project OVERVIEW	4

2.1. Project Scope	4

2.1.1. Functional Scope	4

2.2. Technical Infrastructure Scope	5

2.3. Audit Services	6

2.4. Project Timelines	6

2.5. Project Milestones / Deliverables to be followed is as follows	6

2.6. Project Roll Out Strategy	6

3. Governance and Organizational Structure	8

3.1. Key Roles and Responsibilities	8

3.2. Team Roles and Responsibilities	8

4. Project Management	9

4.1. Project Deliverables and Milestones	9

4.2. Entry/ Exit Criteria and sign off process	9

5. Approach – TO-BE Process Documentation	10

5.1. Project Timeliness	10

5.2. Resource Management Plan	10

5.3. Resource Replacement Process	10

6. Scope Management Plan	11

6.1. 11.1 Summary	11

6.2. 11.2 Scope Change Management Process Flow	11

7. Quality Management Plan	12

8. Testing Plan and Strategy	13

9. Training Strategy	14

10. Escalation matrix	15

11. Development Approach	16

12. Post Go-live support & closure plan	17

Introduction

This document defines the approach to managing multiple projects at UPSRLM through the application development and implementation of project governance and project delivery methodologies. The project governance structure will cover the reporting hierarchy and governance forums, key roles and responsibilities, the approach to approval of work, stakeholder management and management of deliverables. The process management plans will define the project-specific processes and standards to be implemented. The Project Management Plan is required to be read by all stakeholders.

The Project Charter is developed in conjunction with the Project Plan. It defines the plan for the execution of the project and details the scope, approach, schedule, deliverables, resources, risks, assumptions and dependencies which define the approach to delivering the work:

- To define the manner in which the project will be managed and the governance surrounding the project

- To define the scope of the project

- To define the deliverables of the project

- To define the timelines of the project

- To define the main governance processes

Project OVERVIEW

The Uttar Pradesh State Rural Livelihood Mission (UPSRLM) intends to set up a Project Monitoring Unit for Software Development unit with Project Monitoring and Hardware Analysis. They will be providing need-based IT services to assist the department with the effective implementation of the activities.

Critical success factors identified for the implementation project are as follows:

The Uttar Pradesh State Rural Livelihoods Mission (UPSRLM) operates under the National Rural Livelihoods Mission framework, dedicated to reducing rural poverty through social mobilization, institution building, and sustainable livelihood enhancement. In Lucknow district, UPSRLM serves diverse rural communities facing unique socio-economic challenges, including limited access to financial services, market linkages, and skill development opportunities.

Project Scope

To support the department in implementing need-based IT systems for monitoring various activities such as training and financial transactions. PMU-IT ensures that all technology systems are carefully planned, expertly executed, and efficiently operated to support the mission's goal of empowering rural communities through skill development and capacity building initiatives.

The Project Management Unit for Information Technology (PMU-IT) serves as the strategic technology partner for UPSRLM, responsible for implementing comprehensive IT systems to monitor and manage critical departmental activities. The unit focuses on training management, financial transactions, and operational oversight across rural livelihood programs.

Functional Scope

UPSRLM wants to undertake PMU for the development of the software and the Monitoring Unit Project (MIS)

Training Monitoring Software Module

The proposed portal will serve as a centralized platform to support end-to-end management of training activities. Its key objectives include:

- Organization and Scheduling: Systematic planning, organization, and scheduling of training programs to ensure timely and need-based execution.

- Tracking and Reporting: Monitoring training progress, attendance, and performance, with the ability to generate comprehensive reports to evaluate program effectiveness.

- Management and Evaluation: Tools for managing participants, allocating resources, and assessing training outcomes to measure the overall impact of UPSRLM’s training initiatives.

The module will strengthen UPSRLM’s mission of empowering rural communities through skill development and capacity building by ensuring that training programs are efficiently managed, resource-optimized, and aligned with organizational goals.

UPSRLM Project – System Integrations

- Human Resource Management System (HRMS) Module

- Integration Requirements: The portal will integrate with the existing HRMS to access and synchronize data related to trainers, trainees, and other associated personnel.

- Data Exchange: Seamless exchange of personnel details, roles, and training history to enable efficient user management and accurate record maintenance.

- Aadhaar-Based Biometric Attendance System

- Automated Attendance: Integration with Aadhaar-based biometric devices (such as fingerprint scanners or facial recognition systems) to ensure accurate and automated attendance capture.

- Data Synchronization: Real-time synchronization of attendance data with the portal for up-to-date records and report generation.

Financial Management and Learning Systems

- Learning Management System (LMS)

- Data Synchronization: Integration with the LMS to support online training modules, assessments, and certification workflows.

- Content Integration: Centralized management and delivery of training content to ensure consistency and continuity across platforms.

- Financial Management System (FMS)

- Budget and Expense Management: Integration with the FMS to manage budgets and track training-related expenditures.

- Financial Reporting: Generation of financial reports and monitoring of fund allocation for training programs.

Technical Infrastructure Scope

Server & Hosting Specifications

The PMU-IT infrastructure requires robust, scalable hardware capable of supporting the comprehensive digital platform for UPSRLM monitoring initiatives. The system must accommodate current workloads while maintaining flexibility for future expansion.

On-Premises Private Cloud

Comprehensive study and implementation of UPSRLM's private cloud infrastructure including compute, storage, network, and security components.

Scalability Architecture

Dynamic resource allocation with the ability to scale up computing, storage, and network capacity based on workload requirements throughout the contract period.

Security Framework

Enterprise-grade security measures ensure data protection, regulatory compliance, and secure operations across all system components.

Audit Services

Project Timelines

Project Milestones / Deliverables to be followed is as follows

Project Roll Out Strategy

Governance and Organizational Structure

- Steering

- Committee

- PMU Leadership

- Technical & Program Teams

- District & Block Implementation Units

- Field Staff & Community Facilitators

Key Stakeholder Groups

The project governance framework encompasses multiple stakeholder levels, ensuring comprehensive representation and accountability. The State Mission Management Unit provides strategic oversight and policy guidance, while District Mission Management Units coordinate implementation across blocks and villages.

Critical partnerships include Block Resource Centers, Community Resource Persons, Self-Help Group federations, financial institutions, NGO partners, and various government departments, including Rural Development, Women & Child Development, and Agriculture.

Key Roles and Responsibilities

Team Roles and Responsibilities

Project Management

Project Deliverables and Milestones

Entry/ Exit Criteria and sign off process

Approach – TO-BE Process Documentation

Project Timeliness

Resource Management Plan

Resource Replacement Process

Roadmap for implementation of need based IT Systems

At the heart of PMU-IT's approach is a commitment to developing need-based IT systems. Unlike one-size-fits-all solutions, our systems are carefully designed to address the specific requirements, workflows, and challenges faced by UPSRLM programs and the communities they serve.11.1 Summary

Quality Management Plan

Testing Plan and Strategy

Training Strategy

Escalation matrix

Development Approach

Post Go-live support & closure plan